# Terms of reference 
and technical Specifications

- General information

| # Assignment name | # Soil analysis & restoration after mining |
| --- | --- |
| # Beneficiary | # Guyana Forestry Commission |
| # Country | Guyana |
| # Total estimated number of months | # 7 months firm / 7 months renewable |

- Context and justification of the need

# Expertise France

Expertise France (EF) is a public agency and the inter-ministerial actor in international technical cooperation, subsidiary of the Agence Française de Développement Group (AFD Group). As the second largest agency in Europe, it designs and implements projects that sustainably strengthen public policies in developing and emerging countries. Governance, security, climate, health, education… It operates in key areas of development and contributes alongside its partners to the implementation of the Sustainable Development Goals (SDGs). For a world in common.

For more information: www.expertisefrance.fr

# The Euroclima programme

Euroclima is the European Union's (EU) flagship cooperation programme on environmental sustainability and climate change in Latin America and the Caribbean (LAC). It aims to contribute to the LAC region's green transition, through efforts to mitigate and adapt to climate change and to protect and conserve biological diversity. Two main outcomes are expected:

- The enabling environment for a green transition (integrated policies, legal frameworks, sector plans and financial instruments) will be strengthened, in line with climate, biodiversity and circular economy objectives.

- Transformative approaches in key areas for the green transition will be developed, demonstrated and scaled up through the mobilization of public and private funding.

Euroclima contributes to the implementation of the Global Gateway Investment Agenda in the region. Global Gateway is the EU’s offer to bridge the infrastructure investment gap by using public financing to leverage private capital and investment for projects that contribute to the green and digital twin transition. In the Caribbean region, Euroclima is funded by the European Commission, for a 5-year period, and is implemented by EU Member States agencies or MSAs (AECID, Expertise France, FIIAPP, GIZ) and the UN (ECLAC, UNDP, UN Environment). The programme forms part of the regional Team Europe Initiatives “Latin America and Caribbean Green Transition” and "A Partnership for a Caribbean Green Deal".

Through Euroclima, the EU has initiated Country Dialogues to enhance its role in defining cooperation priorities. The Country Dialogue is conducted with the key institutions for climate action in each country, which allows for the alignment of the program’s strategies with nationally established priorities to ensure cohesion and synergies with other activities. In consultation and coordination with the country and under the leadership of the National Focal Point (NFP), the programme supports the design of the Dialogue process on a case-by-case basis.

For more information: https://www.euroclima.org/

# The Euroclima programme in Guyana

The Country dialogue was initiated in 2023, with the Ministry of Natural Resources of the Cooperative Republic of Guyana being the NFP. The latter outlined that the government’s priority needs lay in the forestry sector particularly emphasizing the urgency of reforestation efforts. The national forest loss is significantly low, equals to 0.048% in 2017, but is facing growing threats comprising depletion of the mangrove fringe and the expansion of the extractive industry. This mainly small-scale mining is the main driver of deforestation and land degradation. In this context, the country identifies the restoration of degraded areas as a nation-wide priority. Furthermore, specific support has been solicited for the feasibility of a bamboo reforestation pilot project within this overarching context of environmental conservation and sustainable livelihoods for local communities.

As a reminder, the Global Gateway Investment Agenda (GGIA) of the EU in Guyana focuses on four areas:

- Health and pharmaceuticals.

- Renewable Energy.

- Water.

- Forest added value.

The EU is a long-standing partner of Guyana and focuses its support on the forestry sector through the Forest Law Governance and Trade Voluntary Partnership Agreement – FLEGT VPA (entered into force mid 2023) and the signing of a Forest Partnership Memorandum of Understanding during the COP27 (December 15, 2022). The FP MoU aims at enhancing the role of Guyana’s forest in sustainable and inclusive national development, and addressing challenges related to deforestation, forest degradation, climate change and loss of biodiversity.

In this context, Euroclima will enable the restoration of mined-out areas and the increase of sustainable economic opportunities for local communities and thus contribute to specific objectives of the MoU including increasing the area of restored or sustainable managed forests and increasing the number of forest-related decent jobs.

# Background of the action

Guyana is considered as a High Forest Low Deforestation country, with 85% of its territory covered by tropical forest, home to numerous natural resources mostly exploited and threatened by human activities. For instance, mining activity alone contributes to 84% of the deforestation. It has been reported that over the period 2009-2018, the deforestation rate was multiplied by 7 in Guyana which is a direct consequence of the rise of the price of gold on the international market. Nonetheless, while gold and bauxite mining accounted for 11% of Guyana’s GDP in 2019, this percentage decreased to 3.3% in 2022, mainly due to the development of the oil and gas industry contributing to 56.8% of the total GDP.

The contamination generated by the exploitation of the mines continues long after the closing of the mines. According to the code of practice of the Guyana Geology and Mines Commission (GGMC), holders of mining license and permit have the duty to reclaim and restore the mined-out areas and leave that area in a safe and stable condition. Mine reclamation aims to eliminate/remove unacceptable health hazards, ensuring public safety, limiting the production and circulation of substances that could damage the receiving environment and restore the site to a condition in which it is acceptable to the community.  Mined lands should be restored to an acceptable alternate use when pre-mining conditions may not be the most desirable post-reclamation land use. One of the six principles states that the reclamation process must ensure physical and chemical stability of the site. The Code of Practice presents a list of control technologies to face physical and chemical stability issues.

In this context, the Low Carbon Development Strategy 2030 of Guyana has the ambition to restore and reforest 200,000 ha of degraded land across the country. The National Forest Restoration Initiative, undertaken by the Ministry of Natural Resources (MNR) and launched at the beginning of 2023, has the objective to contribute to this target.

The Ministry of Natural Resources (MNR) and the Guyana Forestry Commission (GFC) are lead agencies for the forestry sector. The MNR oversees policies for responsible exploration, development and utilization of natural resources whilst ensuring the protection and conservation of the environment and advancement of the green economy. Key mitigation and adaptation sectors under its oversight include forestry and the extractive industries including mining and oil and gas.

The Guyana Forest Commission (GFC) is the state authority for forests in Guyana, and is responsible for forest allocation, management and monitoring. The GFC develops and monitors standards for forest sector operations, develops and implements forest protection and conservation strategies, oversees forest research, and provides support and guidance on forest education and training. The GFC’s mandate is guided by the Forests Act 2009, the Forest Regulations 2018 and the revised National Forest Plan and Policy Statement 2018. This mandate includes the management of Guyana’s state forests in a way that maximises economic potential through dynamic and strategic use of forest resources, not limited to timber harvesting and wood production, to facilitate and support forestry-based livelihoods. GFC plays a critical role in biodiversity conservation as forest biodiversity encompasses much of the country's overall biodiversity.

State forests do not include forest on titled lands belonging to indigenous people and local communities (IPLC) or other private landowners. However, GFC works with IPLCs in providing technical support, sharing knowledge of sustainable forest practices from academic and technocratic background considering traditional knowledge and use of forests.

GFC will act as Lead Implementing Agency.

The action implemented under the Euroclima programme seeks to learn from the experiences of post-mining soil restoration in the Central American region. This expertise should make it possible to identify the points of attention, the conditions for the success of the soil restoration operation, and to analyse the use of bamboo or other most suitable species in a relevant way.

As part of this operation to restore the mining sites, INBAR (International Bamboo and Rattan Organization) has been mobilized to provide technical assistance that focuses on:

- Develop an inventory of bamboo species, present in the country, more particularly in the project intervention region.

- Conduct Production-Consumption study of bamboo including recommendation for value chain development (at national level).

- To conduct an Environmental and Social Impact Assessment in the project intervention region.

- To design and to implement a pilot site to test the behaviour of bamboo on mined-out areas.

- Capacity building / training on bamboo restoration.

- To coordinate with the stakeholders and other entities involved in the project

This consulting mission aims to provide specific elements on the experiences and techniques of restoration of degraded soils to the program implemented under the responsibility of INBAR.

The Guyana Forestry Commission et la Maria Elizabeth-Three Friends Small Loggers and Farmers Association (METF) selected the sites on which the pilot operation for the restoration and development of bamboo-based opportunities will be conducted. They are in the 10th region of the country and have the following characteristics:

- The sites are located adjacent to each other and together form a proposed pilot area for Bamboo restoration using native species.

- The topography, drainage, soil type and condition, and observed species are very similar between sites 1 and 2 where they are both expected to require minimal land preparation and can easily be managed as one (1) pilot area.  Site 3 shares similar baseline soil and drainage conditions with Site 1 and 2 but has more difficult terrain with steeper slopes.

- Species composition: the species observed are noted for their presence in natural secondary regeneration stands in mined out areas.

- Site 1: Area size: 4.6 hectares (11.6 acres). Topography: flat with a gentle slope, having a sandy loam soil type and very good drainage capabilities. Species observed were Tauroniro (Humiria balsamifera), Muri scrub (Humiria balsamifera var guianensis), Awati (Maprounea guianensis) and Fat Pork (Chrysobalanus icaco) species. This site requires minimal land preparation.

- Site 2: Area size: 0.8 hectares (2.1 acres). Topography: flat with a gentle slope, having a sandy loam soil type and very good drainage capabilities. Species observed were Tauroniro (Humiria balsamifera), Muri scrub (Humiria balsamifera var guianensis), Awati (Maprounea guianensis) and Fat Pork (Chrysobalanus icaco) species. This site requires minimal land preparation. A flowing creek with water turbidity of 0.02 NTU is located approx. 20 metres west of this site.

- Site 3: Area size: 4.7 hectares (11.6 acres). Topography: undulating and sloping terrain (>20%), having a sandy loam soil type and good drainage capabilities. Species observed were Tauroniro (Humiria balsamifera), Awati (Maprounea guianensis), Kamakuti (Bombax globosum) and Bloodwood (Vismia spp (V. Latifolia/V. Guianensis/ V. laxiflora). This site will require significant land preparation before it can meet conditions for bamboo restoration.

- Objectives and desired results

  - General objective

The objective of the assignment is to provide technical support to the Guyana Forestry Commission (GFC) in restoration of the 3 sites mentioned. This assignment will be carried out in close coordination with INBAR’s mission .

  - Specific objectives

- To review experiences and good practices in the restoration of degraded soils in the Guyana Shield

- Conduct a soil analysis of GFC-selected sites

- Develop recommendations for site restoration

  - Anticipated results

R1: Diagnosis of each selected site.

R2: Zoning of each site and differentiation of the internal zones of each site.

R3: Recovery objectives.

R4: Implementation of the experience exchange programme.

R5: Final report with conclusions and operational recommendations.

- Description of the assignment

  - Planned activities

The service provider will perform the following activities:

Assignment preparation

- Kick-off and coordination meetings with GFC, INBAR and Expertise France.

- Review of the methodology proposed in the offer and possible adjustments (contents, schedule, coordination with INBAR etc.).

- Identifying, compiling, and analysing preliminary documentation.

Expected deliverables:

D.0: Inception report, including the minutes of the coordination meetings

Phase I: The diagnosis of the sites

- The diagnosis will have to draw up an assessment of these sites: environmental study (climate, air quality, soil and materials, hydrology and hydrogeology, vegetation, fauna, uses, stability (physical, chemical, ecological). Soil analysis should focus on structure, acidity, fertility factors, and the presence of heavy metals. The Contractor will detail the scope of the soil analysis.

- The diagnosis will also present a 1:25000 scale map of each site.

Expected deliverables:

D.1: Diagnosis of each site with a comprehensive analysis of their characteristics.

Phase II: Internal zoning of each site

- During this phase, it is necessary to assess the possible heterogeneity of each site, respectively 4.7 hectares for site 1 and 3 and less than 1 hectare for the site 2. This zoning will identify the differences between each area and specify the respective potentialities: use of species, capacity of ecosystem restoration, productive capacity, etc.

- Presentation of the results (diagnosis and zoning) to the communities, INBAR, GFC and Expertise France.

Expected deliverables:

D.2: Report on the differentiated and mapped areas.

D.3: The minutes of the presentation of the results.

Phase III: Recovery objectives

- Based on the previous diagnosis and zoning, formalize the objectives of the restoration operation. A restoration operation may aim to create the conditions for the recovery of natural vegetation, to recover the state of the initial ecosystem, to allow new occupation and new uses, or to stimulate new socio-economic activities. The Contractor will present all the possible options and define them in a participatory manner to the actors involved in this project.

- This analysis will feed into INBAR's work, for the installation of applied research plots on the behaviour of bamboo in these conditions and for the installation of bamboo plantations with communities, in general.

Expected deliverables:

D.4: A summary of restoration objectives divided into clear categories.

D.5: The minutes of the presentation.

Phase IV: Experience sharing programme

The service provider will develop a programme for experience sharing. This may include, but not limited to, a study trip and a delegation trip from Guyana to French Guiana.

The Contractor’s proposal will have to include the visit to at least one successful restoration site demonstrating a full initial ecosystem rehabilitation and the return of native species.

At least one additional visit will focus on a site that has been redeveloped by the installation of new socio-economic activities.

The Contractor must include all the costs associated to this study visit in his financial offer.

Close coordination with INBAR will be ensured throughout this programme as with all project activities.

Expected deliverables:

D.6: A document outlining the details of the experience-sharing programme, including a schedule, an itinerary, and a description of each activity.

D.7: Report of the implementation of the experience-sharing programme.

Phase V: Closing of the mission

- Final report.

- Conclusions and recommendations.

- Final meeting.

Expected deliverable:

D.8: final report

  - Anticipated deliverables

| Deliverables | End date (to be confirmed by the service provider in the proposal) |
| --- | --- |
| - Inception Report | T0 + 15 days |
| - Diagnosis of the sites | T0 + 2 months |
| - Zoning of each site and differentiation of the internal zones of each site | T0 + 4 months |
| - Recovery objectives | T0 + 5 months |
| - 1- Experience exchange programme 2- Report on the implementation of the programme | T0 + 3 months T0 + 6 months |
| - Final report | T0 + 7 months |

T0 refers to the contract signature date.

Please note that, as the action is to be coordinated with INBAR, the proposed timeline may be subject to adjustments.

  - Coordination

The service provider shall designate a single contact person for project implementation purposes.

M. Anthony DICANOT and Mme. Loélia MAIRE of the Sustainable Development Department will be the service provider’s main contact persons for Expertise France

E-mail: anthony.dicanot@expertisefrance.fr ; loelia.maire@expertisefrance.fr

Ria Bisnauth, Special Projects Officer in Forest Resource Management Division, Guyana Forestry Commission, will be the service provider’s main contact person for Guyana

E-mail: riaokbisnauth@gmail.com

A launch meeting shall be held 15 days after the contract award has been notified. The meeting will gather relevant representatives from the service provider, the Euroclima Team at EF, the European Union delegations in Guyana and in Barbados, the Ministry of Natural Resources, and the Guyana Forestry Commission.

Close collaboration must take place with all relevant stakeholders from assignment preparation right up to completion. Furthermore, regular exchanges must take place on assignment progress and any difficulties that may be encountered.

Any change of contacts will be notified by the relevant party to the others.

- Place, duration and terms of performance

  - Place of the assignment: the work will be conducted at the premises of the service provider. Fields visits will be organised and implemented in Guyana and a study tour will be organised in French Guiana. The planning of missions to Guyana will be done in coordination with GFC and Expertise France.

  - Implementation period: 7 months

The service provider will provide a detailed description of the activities to be undertaken for each specific objective and a detailed workplan, with a timetable for the delivery of deliverables.

- Required expertise and profile

  - Profile of the designated expert(s) responsible for contract execution

Collectively, the consulting team will have the following characteristics.

- Qualifications and skills:

- Holder of a postgraduate university, or engineering degree in biology, natural sciences, agroecology engineering or biological engineering or equivalent experience.

- Excellent qualities/capacities in:

  - Communication

  - Teamwork and interpersonal skills

  - Knowledge transfer

  - Analysis and reporting

  - Problem identification and resolution

  - Decision-making and taking initiatives

- High proficiency in written and spoken French and English.

- General professional experience

- Professional experience of at least 10 years in relation to restoration of degraded sites, particularly because of mining, preferably in the Guyana Shield.

- Solid understanding of the issues relating to tools for diagnosing degraded sites: mapping, GIS, soil analysis.

- Specific professional experience

- Strong ability in design and implementation of knowledge sharing.

- Prior experience of organization of study trips.

- Strong experience in implementing participatory methodologies, especially with local communities.

- Practical information

- All travels shall be borne by the service provider and be included as part of the financial proposal. Experts remain solely responsible for organizing their own travel, accommodation, transport, insurance, communication and internet costs.

- GFC will facilitate meetings with the local organizations and communities covered by the assignment.

- GFC will arrange the following during field missions: meeting room; internet.

- During the implementation of the assignment, the visibility of the European Union as donor of the Euroclima Programme must be ensured, in accordance with the Euroclima Programme's rules on communication and visibility, which take into account the European Union's requirements for communication and visibility: https://international-partnerships.ec.europa.eu/knowledge-hub/communicating-and-raising-eu-visibility-guidance-external-actions_en. All reports and deliverables must include the emblem of the European Union (with the words "Financed by the European Union"), the logos of the Euroclima Programme and Expertise France, as well as the following "standard" disclaimer: “This publication has been produced with the financial support of the European Union. The contents are the sole responsibility of <name of author/partner> and do not necessarily reflect the views of the European Union"

deforestation_fronts_factsheet___venezuela_and_guyana.pdf (panda.org)

Gold mining impact on forest & freshwater of the Guiana Shield - ECOSEO Project.pdf (wwf.fr)

Bureau of statistics: Contribution Gross Domestic Product, Guyana: 2012 to 2022 - Bureau of Statistics (statisticsguyana.gov.gy)

Code of Practice - Mine Reclamation.pdf

Guyanas-Low-Carbon-Development-Strategy-2030.pdf (lcds.gov.gy)

Sources: GFC Forest Resources Management Division: Concept note “Piloting native bamboo plantation forests for sustainable livelihood-based forest restoration”; Country Dialogue between the Co-operative Republic of Guyana and the Euroclima Programme: Country context analysis

International Bamboo and Rattan Organization | Bamboo & Rattan for inclusive and green development