Termes de référence

VIL-2025-0449

« Guazhou County Humanistic and Ecological City Construction Project»

Agence Française de Développement,

5, rue Roland Barthes,

75598 Paris Cedex 12- RCS PARIS B 775 665 599-

Téléphone: 00 33 (0)1 53 44 3

- Background

The Guazhou Municipal Government has submitted a request for financial and technical support to the French Development Agency (hereinafter referred to as AFD) with regard to the Guazhou County Humanistic and Ecological City Construction Project.

The total investment of the Project is estimated to be 480 million RMB, of which 49,7 million Euros (419 million RMB) will be provided by the AFD loan, and the rest will be supported by the local government’s own funds.

In the aftermath of an identification mission in July 2025, AFD issued an aide-Mémoire:

The Aide-Mémoire raised a number of points of attention on the project as it stands. Based on the exchanges and the pre-feasibility study, AFD emphasized the importance of better understanding the logics that governed the development choices proposed in the project (components, sub-projects) and their prioritization based on a forward-looking vision of the city’s planning and its services as well as its growth (in connection with the Guazhou master plan). From this point of view, the AFD mission requested more detailed information on the strategies of the city of Guazhou (climate plan, urban planning, biodiversity strategy) and suggested that complementary analysis to the current feasibility study on the relevance of such choices with regard to climate risks and their future evolutions and the way in which these urban developments aim to reduce the vulnerability, exposure of people and systems to these risks, damages to biodiversity, at the scale of the city and its territory and the governance of water resource management in place within a watershed logic in terms of actors and according to uses, also to have information on the integrated water management policy, the state of water resources in the territory (quality and quantity), particularly at the level of surface waters – rivers, bodies of water – and underground), the policy for preserving this resource (protection perimeters) and the strategies for minimizing uses and optimizing the efficiency of uses.

The mission of AFD requires that an evaluation of the water resource (hydrological balances, governance, uses, qualities of water) on the projet scope in relation with water shed approach and a diagnosis of the vulnerabilities of the resource is carried out as part of the feasibility. Given the context of the project, this is a decisive study;

More broadly, AFD’s mission perceived the challenges of the project on the living conditions and well-being of populations (modernization of networks, aesthetic improvement of road axes, greening of the city, improvement of urban parks, etc.), but the next steps of the project will have to contribute to the strengthening of several dimensions:

- The city’s climate change mitigation and biodiversity restoration objectives (component 1 with the replacement of the lighting network system, the installation of photovoltaic capacities in particular) will need to be specified and included more broadly in the county’s energy planning. (consumption guidelines, knowledge of energy uses, potential for development of renewable energies, energy efficiency programme for buildings, including biodiversity integration, with the aim to reach a certification level, such as the Biodivercity one (CIBI (IBPC)), energy sobriety strategy); on component 1, the distinction between limited beautification objectives on one hand and climate ambition on the other hand should be clearly established; In addition, the mission considered that the project would benefit from structuring a common thread to the interventions and components proposed, particularly on the aspect of ecological restoration of natural environments in the city, by exploring the blue-green framework approach (reconnection of biodiversity reservoirs and ecological corridors) and nature-based solutions (NbS);

- The social ambition of the project – fight against inequalities and gender – should be developed, particularly in terms of access to services and improvement of living and working conditions (on both markets in particular), with particular attention to vulnerable people;

The eligibility of the project for AFD’s financing will depend on its capacity to demonstrate a demonstrative and exemplary effect on climate change mitigation and biodiversity restoration (see annex n°2 on biodiversity eligibility criteria and good practices). This is the rationale of the present terms of reference.

It should be noted that at this stage, the specific project content requires more clarity, which needs to be confirmed in the feasibility study report preparation stage. Based on the final version of the feasibility study, an AFD evaluation mission will also proceed to an assessment of such objectives. The final content of the Project proposed by the final feasibility study in connection with Guazhou authorities should then address the Project overall objectives, be fully consistent, maximize the positive ecological, social and economic impact and minimize the negative environmental and social impact (Avoid/Reduce/Compensate approach) and propose a streamlined scope of the project to avoid the multiplication of components that will slow down project implementation.

- Project objectives

Part of the national policy of «building ecological civilization», the project aims to improve the ecological environment of the county, driven by accelerating the energy transition of the city, and the preservation and development of quality natural spaces in cities and the ecological restoration of irrigation and water supply channels for integrated and sustainable management of water resources. The project should improve the landscape quality of public spaces and restore ecological ecosystem services with an impact on improving the quality of life and health of residents, the attractiveness of the territory and the resilience to climate change of Guazhou County, prioritizing NbS alternatives.

The scope of the Project in described in the current feasibility study (see annex n° x), but it might be broadened considering water resources (watershed) and renewable energy (borader local energy mix).

The project is structured around three components:

Component 1: Low-carbon transition planning of the city: It aims to renovate the city’s downtown axes and two markets as well as the public lighting network, to carry out an energy renovation program for the public buildings (administrations, schools, museums, libraries, etc.) and to install renewable energy capacities for this park through the installation of photovoltaic panels.

It includes 4 sub-projects according to the areas concerned:

- Sub-project 1 Energy renovation of public buildings, the lighting network and other developments (urban furniture)

- Sub-project 2 Landscape improvement and embellishment, renovation of the two markets

- Sub-project 3 Renovation of cultural facilities including the Cultural Industrial Park

- Sub-project 4 Installation on the public buildings park and parking of renewable energy capacities

Component 2: Ecological restoration of watercourses and green spaces: This component is estimated at 136 million RMB (about 16 MEUR). It aims to redevelop green spaces in the city and on its main axes and to carry out an ecological restoration of two irrigation canals and the Fulu River.

Component 3: Capacity building: This component of an estimated amount of 23 million RMB (about 2.7 million euros) provides support for project management and execution, post-award environmental and social studies costs, and other technical topics.

Table 1: Indicative financing plan

|  | Amount RMB million | Amount EUR million | % |
| --- | --- | --- | --- |
| Component 1: Low-carbon transition of the city Sub-project 1 Energy renovation of public buildings, lighting network and other developments (urban furniture) Sub-project 2 Landscape improvement and embellishment Sub-project 3 Renovation of cultural equipment Sub-project 4 Installation on the public building park and parking of renewable energy capacities | 260 165 20 35 40 | 30.8 19 2,3 4.1 4.7 | 62 38 5 8 10 |
| Component 2: Conservation and ecological restoration Sub-project 5 Reforestation and redevelopment of green spaces Sub-project 6 Ecological restoration of watercourses (canals and Fulu River) | 136 40 96 | 16.1 4.7 11.3 | 32 10 22 |
| Component 3: Capacity-building and project management | 23 | 2.7 | 6 |
| Total | 419 | 49.7 |  |

- 大冶湖
Daye Lake

Project Owner and implementation unit

The Project is Owned by the Municipal Government of Guazhou, represented by the Bureau of Finance (BOF) as the final beneficiary.

In order to ensure the smooth implementation of the Project, the Guazhou Municipal Government will specially set up a project leading team with technical Bureaus: Development and Reform Commission (DRC), BOF, BOHURD (Bureau of Housing and urban-rural development), Bureau of natural resources, Bureau of energy, etc. The operational management will be assigned to the Municipal Garden and Sanitation Center, under the supervision of Guazhou BOHURD.

- Source of financing

The Project Owner is seeking a high-quality joint team composed of Chinese and foreign experts to prepare the feasibility study report for the Project. This report is very important, which should serve the appraisal process of AFD for financing decision, the domestic project approval process and the future project implementation.

The Project Owner has already selected the domestic consulting team by their own funds, based on the standard requirement for the feasibility study required for the domestic project approval process (see detailed Terms of Reference in Annex). The consultant is Zhongmin Engineering Design & Consulting Company, and assisted by other sectorial experts.

Through these Terms of Reference, AFD bids for international consulting team to jointly prepare the feasibility study report (FSR). The international consulting team recruited by AFD for the feasibility phase will be financed by the China Biodiversity facility (CBF), a European Union grant delegated to AFD who is in charge of its management and implementation.

Both teams will jointly be responsible of the elaboration of the FSR, and as such they are expected to collaborate in a spirit of complete co-operation and co-assistance, in order to be able to respect the quality standards set by AFD as well as the domestic project approval process. The Project Owner will ensure the coordination between the different teams recruited and the coherence between their production.

- Task contents for the Feasibility Study

- Main task objectives

- Overall expectations:

Context and Background

A1: Identify the regional background, development challenges and opportunities faced by the local government, especially in the aspects of comprehensive water system management, including its connection to the watershed it depends on, biodiversity and ecological restoration of water streams, heritage protection, renewable energy development, Energy Efficiency of Buildings, carbon emission analysis, climate change sensitivity and vulnerability, urban development, biodiversity in cities, nature-based solutions, biodiversity strategy etc. Analyze the typicality and demonstration of the Project for the implementation of relevant national and local policies.

Responsabilities: prepared by national experts but supported and reviewed by international experts);

Climate vulnerability and water resources management

A2: Carry out a hydrological assessment and a diagnosis of vulnerability to climate change of water resources in a watershed approach; including size and main characteristics of the watershed, existing data (hydrological and rainfall data) and over which observation period, estimate of the water resource in the watershed, available analysis on the current uses of the resource, in particular anthropogenic activities (notably withdrawals for agriculture, maintenance of green spaces, etc.), information on the areas concerned (cultivated area, green spaces, etc.) and the resource management practices (use of drip irrigation for example on crops, etc.), in-depth analysis of the current and future needs of the resource and analysis of climate change risk exposure;

Responsabilities: key information prepared by national experts with support by international experts and joint work on simulation production ;

Information/data required upfront: hydrological and rainfall data, watershed characteristics

A3: Analyze the climate vulnerability of Guazhou and project-related sites from both mitigation and adaptation aspects by referring to national and regional climate strategies; Evaluate the existing strategies (if any) for the City to cope with climate change. It is suggested that climate change adaptation measures that can be taken in addition to the existing strategies should be incorporated into the design and future management of each region of the project, so that the whole region will have a stronger resilience and adaptability to climate change impacts in the future.

Responsabilities: prepared by international experts;

Information/data required upfront: all existing data on climate characteristics

A4: Carry out carbon emission calculation of the Project based under AFD requirements and methodology;

Responsabilities: prepared by national experts but supported and reviewed by international experts);

Biodiversity

A5: Undertake a Project biodiversity background assessment report and provide biodiversity measures in the project: (i) produce the baseline data of biodiversity conservation background survey: state, values, trends, critical characteristics – as per World bank definition – or not, etc.) for the project area (animals, plants, key species including endangered status, habitat conditions), the ecosystem services it contributes to and how the project will allow to strengthen them, and propose the biodiversity-related objectives for the Project (differentiating elements related to landscape management from those related to natural habitats restoration and biodiversity conservation); the baseline should also include an analysis of the use of natural resources by local people: interest for population and benefits from ecosystem services, in particular in terms of adaptation to climate change, a detailed analysis of vulnerability of the habitats, identifying the causes of degradation (natural or human) for biodiversity and the possible measures to reduce them within the project should be proposed in climate report and (ii) propose measures and analyze impacts/effects at watershed level both in the project area and further in the ecological functional unit.

Responsabilities: prepared by international experts;

Information/data required upfront: all existing data and analysis on biodiversity

Scope of Investment

A6: Based on climate and biodiversity assessment and co-benefits evaluation, provide an analysis of the scope of investments in the current Project that meet climate and biodiversity eligibility criteria and targets: (i) on biodiversity: AFD biodiversity eligibility criteria and at least 40% co-benefit and (ii) on climate: at least 40% reduction in GHG emissions compared to the existing situation, a target of 60 to 80 % of climate co-benefits – 40% on mitigation and 20% on adaptation) and propose the scope, objectives, content and expected results of the Project

Responsibilities: joint work by national experts and international experts;

Environmental and social issues

A7: Assess the Environmental & Social Impacts under the Avoid/reduce/Compensate approach for the analysis of the technical alternatives and verify whether land acquisition and/or involuntary resettlement of population will be necessary (or if this has already occurred as a result of the project) based on AFD analysis of E&S risks (Annex n°3);. The analysis shall clearly prioritize avoidance measures, particularly for subprojects involving potential physical or economic displacement (e.g., markets, canals). Each alternative shall be compared under the ERC logic, with justification provided for any residual impacts.

Given that specific biodiversity and hydrology studies will be conducted separately, the consultant shall ensure full coordination and data consistency between these studies and the overall E&S assessment. The E&S analysis shall integrate key findings from these thematic studies (e.g., ecosystem sensitivities, water balance constraints, climate vulnerability) and reflect them in the ERC hierarchy and site selection process.

Responsabilities: prepared by national experts but supported and reviewed by international experts);

A8: Prepare a preliminary ESIA and a RPF in conformity with the national regulatory framework, AFD’s Environmental and Social policy and the World Bank’s Environmental and Social standards (including E&S Framework, EHS guidelines, etc.) – ToR in Annex n° 2; To this end, it is expected that international environmental and social experts will work closely and collaboratively with all international and national experts and other project stakeholders (including project owner and public authorities); this input will allow to circumscribe the E&S risks induced by the project components and sub-activities and for the MOA to identify the E&S documents that will be necessary to start the work, etc.

The preliminary ESIA shall integrate cross-references and ensure consistency with the parallel biodiversity and hydrology studies, particularly on baseline data, mapping of sensitive zones, and cumulative impacts. It shall include a climate vulnerability and carbon footprint analysis, identifying low-carbon options and alignment with AFD’s climate strategy. It shall propose an Environmental and Social Management Plan (ESMP) that consolidates ERC, climate adaptation, and resource efficiency measures. It shall also include a Stakeholder Engagement Plan (SEP/PEPP) describing stakeholder mapping, consultation strategy (inclusive of gender, age, and vulnerability), and a grievance mechanism accessible and traceable.

The RPF shall identify potential physical and economic resettlement risks; provide a gap analysis between Chinese regulations and World Bank ESS5, including compensation principles, eligibility criteria, livelihood restoration measures, institutional arrangements, and monitoring indicators; estimate the potential scale and financial implications of resettlement actions (RAP/LRP) to ensure feasibility; and define a framework for consultation and participation of affected people in the planning and implementation phases.

An inception and validation workshop shall be organized by the consultant, in close coordination with the Project Owner and AFD, to review and validate the key principles and structuring elements of the RPF with all relevant stakeholders (local authorities, affected people’s representatives, and other concerned parties). The outcomes of this workshop shall be formally documented and integrated into the final RPF.

All outputs shall be aligned with AFD’s safeguard requirements and will serve as the foundation for determining the final list and locations of investments.

Responsabilities: prepared by international experts;

A9: Finalize the environmental and social specifications of the AFD’s tender template that would be applicable for the project and finalize a draft of the Environmental and Social Commitment Plan (ESCP) that will be attached to the financial agreement between the Project Owner and AFD

Responsabilities: prepared by international experts;

A10: Carry out (i) a global analysis of the context of multidimensional inequalities related to the project components both in terms of social and gender equality and (ii) propose recommendations. The diagnosis of multidimensional inequalities will pay particular attention to understanding the context of intervention in the identified territories, the populations of these areas and the dynamics of multidimensional inequality and poverty. This will include (i) a presentation of the overall socio-economic characteristics of territories and populations in relation with access to public services related to the project investment (museum, cultural equipment, parks, etc.) with a focus on disadvantaged socio-economic groups;

Responsabilities: prepared by national experts but supported and reviewed by international experts;

Risk analysis

A11: Assess the technical, institutional, legal, environmental and social risks of the Project and a framework for mitigating and controlling these risks during the implementation of the Project. Consultant can refer to the “Sustainable Development Analysis Tool” of the AFD;

Responsabilities: prepared by national experts but supported and reviewed by international experts;

A12: On the economic and financial balance of the project, provide an analysis of the costs/responsibilities of the O&M (operation and maintenance) of the project components (ecological rehabilitation, maintenance of electrical terminals and photovoltaic panel installations, etc.)?

Responsabilities: prepared by national experts but supported and reviewed by international experts;

Implementing scheme, capacity building and monitoring

A13: Identify the respective functions and implementation plans of main organizational stakeholders of the Project through a needs assessment of the Owner in capacity building on (i) Management of international loan projects: Budget and financial management, procurement management, Environmental and social monitoring: implementation of environmental and social management plans, Planning and Implementation, Communication, etc. and (ii) thematic expertise: Urban and rural planning and watershed spatial management, Restoration and monitoring of ecological diversity, Culture and Heritage Conservation and Valorization, Energy Efficiency of Buildings and Renewable Energy production;

Responsabilities: prepared by national experts but supported and reviewed by international experts;

A14: Identify with Guazhou authorities key innovative activities and knowledge production on biodiversity restoration and protection that bring added value to the project and bring potential for mobilizing expertise and partnerships with European institutions, that could benefit additional financial resources from the “EU - China Biodiversity Facility”;

Responsabilities: joint national and international experts;

A15: Develop the logical framework of the project between components and activities of the project with the objective of having a clear coherence between the various components and activities of the project and a draft of the procurement plan with technical assistance lots and civil works lots;

Responsabilities: prepared by national experts but supported and reviewed by international experts;

A16: Create an indicator system for project monitoring and evaluation and overall project indicators in line with AFD result framework;

Responsabilities: prepared by national experts but supported and reviewed by international experts;

Planning

A17: Establish a clear project implementation plan (time schedule) and Detailed investment estimates and financing (Total + estimation of each component and sub-item, source of financing – AFD and domestic funding);

Responsabilities: prepared by national experts but supported and reviewed by international experts;

A18: Put forward the system and operation mode for implementing the Project;

Responsabilities: prepared by national experts but supported and reviewed by international experts;

- Component-specific expectations:

The consultancy will focus on component 2 only.

Component 2 Ecological Restoration

B5: Provide guidance and recommendation on the project investments scope to enhance the “frame” and ecological connectivity approach;

Responsabilities: prepared by international experts;

Ecological restoration of water streams

B6: Assess the current state and potential for restoring the ecological connectivity of the different water bodies (irrigation canals and Fulu River), identifying climate and biodiversity benefits, exploring Nature-based solutions and providing guidance on the restoration techniques and overall urban planning elements to be taken into account for future designs;

Responsabilities: prepared by international experts;

B7: According to the diagnosis and the identified capacity needs, capacity building program is defined to enhance and ensure the ability of the project owner to manage the restored ecosystems.

Responsabilities: joint work between national and international experts;

Landscape improvement (tree replantation)

B8: Assess the ecological benefits of landscape improvements in particular tree plantation in parks and avenues and providing guidance on technical recommendations for future designs, and expected positive outcomes on urban ecological corridors

Responsabilities: prepared by international experts;

- Other:

C1: Prepare the Terms of Reference of the first tendering documents for the technical assistance for project implementation (TA, design); Each component of the Project will correspond to one or more packages and tendering documents. The feasibility study team (national and international experts) will prepare the Terms of Reference of the first soft packages in project implementation (up to three, especially the design package and technical assistance package). The packages to be involved will eventually be identified during the execution of this task.

C2: Report on fund application: After the feasibility study report is examined and approved by the Provincial Development and Reform Commission, the consulting team should also be responsible for preparing the project fund application report and follow the standard format of the National Development and Reform Commission on the fund application report;

VI. Estimated workload

The input of international experts is shown as follows:

| Inputs |  | International Team | Men/day | Source of financing | National Team |
| --- | --- | --- | --- | --- | --- |
| Context | A1 | Support | 10 | CBF |  |
| Hydrological assessment | A2 | Support | 15 | CBF |  |
| Climate vulnerability | A3 | Lead | 20 | CBF |  |
| Carbon emission calculation | A4 | Support | 5 | CBF |  |
| Biodiversity assessment | A5 | Lead | 20 | CBF |  |
| Scope of investment | A6 | Joint | 10 | CBF |  |
| E&S | A7 | Support | 10 | CBF |  |
|  | A8 | Lead | 130 | CBF |  |
|  | A9 | Lead | 10 | CBF |  |
| Inequalities and gender | A10 | Support | 10 | CBF |  |
| Risks | A11 | Support | 5 | CBF |  |
| Implementation scheme | A12 | Support | 5 | CBF |  |
|  | A13 | Support | 10 | CBF |  |
|  | A14 | Joint | 10 | CBF |  |
|  | A15/16/17/18 | Support | 20 | CBF |  |
| Ecological restoration and biodiversity | B5 | Lead | 5 | CBF |  |
|  | B6 | Lead | 15 | CBF |  |
|  | B7 | Lead | 10 | CBF |  |
|  | B8 | Lead | 5 | CBF |  |
|  | C1 | Support | 20 |  |  |
|  | C2 | - |  | CBF |  |
|  | Total |  | 345 |  |  |

The consultancy will require at least a fact-finding mission and a second visit on site. Synergies will be found between EIES analysis and other inputs (A2, A3, A5) in terms of mens/day.

VII. Deliverables

The feasibility study team should submit the following reports:

- Hydrological assessment (A2) + Climate vulnerability assessment (A3)

- PPT presentation after the first on-site inspection;

- First draft of the feasibility study report including reports on carbon footprint, biodiversity and climate positive change assessments (A3-6) and key implementation documents necessary to AFD credit committee (procurement plan, result framework, project implementation planning, logical framework of the project, etc.) (A10-18)

- Preliminary ESIA and Resettlement policy framework (A7/8/9);

- Final draft of the feasibility study report;

- Final draft of the Terms of Reference of Tendering Documents;

All above reports are submitted to AFD and the Project Owner in English and Chinese electronic versions, except that the fund application report is submitted in Chinese version as required by domestic procedures.

VIII. Services organization

The consultant service will be organized as follow:

Scope A1-18, B5-8; C1 : 305 mens/day

IX. Expert qualification requirements

At this stage, the Project consists of three components, covering many departments, so the consultant team needs to be composed of experts from various departments and specialties:

- Urban and rural planning and ecological planning

- Biodiversity conservation

- Ecosystem restoration and protection in particular on watersheds

- Urban ecology, Nature-based solutions

- Adaptation and mitigation of climate change

- Irrigation and water conservancy, water and soil conservation in river basins

- Hydrological and flood control infrastructure;

- Energy saving and emission reduction

- Wetland ecosystem management

- Intelligent monitoring and control technology of water environment

- Environmental risks assessment

- Social risks assessment (including involuntary resettlement), stakeholder engagement

- Project and international loan management including standards and guidelines as applied by AFD.

The feasibility study team should include international and national experts based in China with extensive professional experience in the fields required above. At present, some specialties of feasibility study are completed by domestic experts, while the dual-carbon goals advocated by the Chinese government - climate change adaptation and mitigation, biodiversity conservation, urban and rural planning and ecological planning, global ecological environment diagnosis and PPT preparation need international experts to lead relevant study work.

The qualifications and time (person-months) of international experts are shown as follows:

- Coordinator with 10 year experience in Project Management/Implementation funded by International Financial Institution using standards and guidelines similar to AFD;

- Urban and rural planning, sustainable urban development management, ecological planning and universal ecological environment diagnosis: experts who have been engaged in urban and rural planning, sustainable urban development management, ecological planning and universal ecological environment specialties for more than 10 years, and have experience in international urban and rural planning, sustainable urban development, ecological planning and universal ecological environment project management.

- Climate change adaptation and mitigation experts: who have been engaged in climate change adaptation and mitigation for more than 10 years, and have international experience in project management of climate change adaptation and mitigation. In the Project, they mainly analyze and calculate the carbon emission data of each sub-project, formulate the project carbon emission performance indicators, and propose emission reduction measures. They should also analyze the climate vulnerability of the project’s area and identification of adaptation options;

- Biodiversity conservation experts: who have been engaged in biodiversity conservation for more than 10 years, and have international biodiversity conservation project management experience with focus on wetland restoration and management. In the Project, they mainly analyze biodiversity baseline data, formulate the biodiversity conservation performance indicators, and put forward biodiversity conservation measures.

- Environmental risks assessment expert (international): who have been engaged in such works for more than 10 years and have international experience applying World Bank Environmental and Social Framework and IFC’s HES guidelines.

- Social risks assessment (including involuntary resettlement) and stakeholder engagement expert (international): who have been engaged in such works for more than 10 years and have international experience applying World Bank Environmental and Social Framework.

Meanwhile, it is necessary for international team to select a coordinator who is fluent in English and Chinese to support the effective communication between AFD and Guazhou Government related to the implementation of the Feasibility Study.

On the basis of the above areas of expertise, additional experts in other areas may be required after the first field visit.

- Schedule

It is required that the preparation of feasibility study report should follow the following time:

| 序号 Serial number | 具体工作内容 Specific work contents | 计划时间 Planned time | 主责 Main responsibilities |
| --- | --- | --- | --- |
| 1 | Start the preparation of feasibility study report | September 2025 | Domestic feasibility study team |
| 2 | Prepare data for environmental and social impact assessment and water resources management assessment | September 2025 | Domestic feasibility study team |
| 3 | Preparation of ToR for feasibility study additional inputs | September 2025 | AFD |
| 4 | Launch of the recruitment of international expert team | October 2025 | AFD |
| 5 | Formal recruitment | Early December 2025 | AFD |
| 6 | Background investigation of biodiversity and climate by international experts | March 2026 | international experts |
| 7 | Complete reports on biodiversity and climate | May 2026 | International experts |
| 8 | Complete the first draft of the feasibility study report. | June 2026 | Domestic and international expert team |
| 9 | Complete preliminary ESIA | June 2026 | Domestic and international expert team |
| 10 | Prepare components and TA ToR | July 2026 | Domestic and international expert team |
| 11 | AFD evaluation mission | July 2026 | AFD |
| 12 | Feasibility study report and environmental and social diligences are reviewed by international expert team and then by AFD, and the project screening is completed | August 2026 | Domestic and international expert team AFD |
| 13 | The feasibility study report is submitted to the Provincial Development and Reform Commission for approval | September 2026 | Domestic feasibility study team |
| 14 | The feasibility study report is examined approved by the Provincial Development and Reform Commission | October 2026 | Domestic feasibility study team |
| 15 | AFD credit committee | November 2026 | AFD |
| 16 | AFD board approval | December 2026 | AFD |

Annex n°1: Project Content

Annex n°2 : Critères d’éligibilité relatifs à la biodiversité附录2：生物多样性相关要求标准

Le projet a pour finalité d'améliorer structurellement l'état de la biodiversité et/ou d'assurer la qualité écologique et la pérennité des ressources naturelles :

该项目的目的是从结构上改善生物多样性状况和/或确保生态质量和自然资源的可持续性

| INTÉGRITÉ, fonctionnalité et connectivité des écosystèmes生态系统完整性、功能性与连通性 | Approches ayant pour finalité d'améliorer de façon pérenne l'intégrité, la fonctionnalité et la connectivité des écosystèmes : - Protection des espaces naturels (réseaux d'aires protégées, hotspots, etc.) ; - Renforcement des continuités écologiques (milieux urbains et péri-urbain, zones agricoles intensives, etc.); - Extension-reconquête des espaces de biodiversité; - Protection ou réintroduction d'espèces sauvages menacées - Restauration écologique à l'échelle d'un bassin versant, d'un massif ou d'une entité biogéographique - Réduction d'une source de pollution majeure ; - Prévention de l'introduction et de la propagation des espèces exotiques envahissantes par des moyens écologiques 核心目标为持续提升生态系统完整性、功能性与连通性的实施路径： - 保护自然区域（保护区网络、生物多样性热点地区等）； - 加强生态连续性（城市及城郊环境、集约农业区等）； - 扩展和恢复生物多样性区域； - 保护或重新引入濒危野生物种； - 在流域、山地或生物地理单元尺度实施生态修复； - 减少主要污染源； 通过生态方法预防外来入侵物种的引入和扩散。 |
| --- | --- |
| DURABILITÉ des usages des ressources naturelles 自然资源利用的可持续性 | Approches ayant pour finalité l'amélioration de la durabilité des ressources naturelles exploitées (en quantité ou qualité): - gestion intégrée et pérenne des ressources naturelles au niveau d'un bassin versant, d'un massif, d'un secteur bio- géographique ou d'un territoire; - engagement pérenne de secteurs économiques dépendant de ressources naturelles (agriculture, sylviculture, pêche, industries) dans des pratiques durables; - lutte contre la dégradation/artificialisation des sols 旨在提升已开发自然资源可持续性（数量与质量层面）的实施路径： - 在流域、山体、生物地理区或行政区层面，推行自然资源综合长效管理； - 推动自然资源依赖型产业（农业、林业、渔业及工业）长期践行可持续经营； - 防治土壤退化和土地硬化 |
| INCLUSION des populations dans la gestion des milieux et ressources naturelles 推动民众参与生态环境与自然资源共治 | Approches ayant pour finalité la reconnaissance institutionnelle et juridique du rôle des populations locales et communautés autochtones dans la conservation et l'utilisation durable de la biodiversité (communs, gestion communautaire, co-gestion, etc.) 旨在推动地方民众与原住民在生物多样性保护及可持续利用中的制度性法律地位认可（涉及公共资源、社区共管、协作治理等模式） |
| Amélioration et partage des CONNAISSANCES, données et technologies pertinentes en matière de biodiversité et usage durable des ressources naturelles 生物多样性及自然资源可持续利用相关知识、数据与技术的完善与共享 | Approches ayant pour finalité l'amélioration pérenne des connaissances scientifiques sur la biodiversité du pays (renforcement des systèmes d'inventaire, de monitoring et d'évaluation) et de leur prise en compte dans les décisions sectorielles (outils d'aide à la décision) 旨在持续提升国家生物多样性科学认知水平（完善调查、监测与评估体系），并促进其纳入行业决策（开发决策支持工具） |
| Elaboration ou consolidation d'un cadre politique, réglementaire et de GOUVERNANCE favorable à la biodiversité 构建或完善有利于生物多样性的政策、法规与治理框架 | Approches ayant pour finalité la mise en place de mesures réglementaires /institutionnelles ou la mobilisation de ressources financières en faveur de la biodiversité de façon pérenne, à l'échelle d'une filière ou d'un secteur (normes volontaires, politiques de sécurisation foncière inclusives et durables, intégration de la biodiversité dans les politiques sectorielles, aménagement spatial intégré des territoires ruraux et urbains, mise en place de mécanismes de financement durable/ innovant pour la biodiversité) 旨在长期建立有利于生物多样性的法规/制度措施或动员资金资源，适用于特定产业链或行业领域）：（自愿性标准、包容和可持续的土地保障政策、将生物多样性纳入行业政策、城乡空间综合规划、建立可持续/创新型生物多样性融资机制） |

Exemples d’approches : 方法示例：

1.  Protection de zones de l'espace urbain présentant un intérêt écologique au niveau territorial, national ou international, ou contribuant au maintien des réseaux/trames écologiques : corridors écologiques

Conditions : vocation d'espaces naturels et statut non constructible sur le LT - espaces placés sous responsabilité d'une organisation compétente

1.  保护具有地区、国家或国际生态价值的城市区域，或有助于维持生态网络/生态结构的区域：生态廊道

条件：具有自然空间属性且土地使用规划中不可建设——由主管机构负责管理的区域

2.  Reconquête de la biodiversité dans l'espace urbain : renaturation d'espaces urbains artificialisés, présentant un intérêt écologique à l'échelle d’un écosystème, d'un paysage, d'un bassin versant ou d'une trame écologique

Non éligibles : plantations/reboisements/renaturations avec espèces exotiques ou mono-spécifiques ou avec intrants chimiques

Conditions : vocation d'espaces naturels et statut non constructible sur le LT

2.  恢复城市空间的生物多样性：对具有生态系统、景观、流域或生态网络层面的生态价值的人工化城市空间进行自然化改造

不符合条件：使用外来物种或单一物种进行种植/重新造林/自然化改造，或使用化学投入物

条件：土地用途为自然空间且土地使用规划上不可建造

3.  Production/actualisation de documents de planification urbaine ou territoriale suivant une conception fondée sur la nature

Conditions : impliquer les autorités de gouvernance (publiques ou privées) compétentes sur le territoire considéré - démontrer et pérenniser les gains nets de conservation durable des réseaux écologiques, des capitaux naturels et services écosystémiques (y compris si ces derniers sont valorisés à des fins productives)

3.  根据基于自然的设计理念编制/更新城市或区域规划文件

条件：需涉及相关区域内具有管辖权的公共或私营治理机构——证明并持续保障生态网络、自然资本及生态系统服务（包括用于生产目的的生态系统服务）在可持续保护方面获得净收益

4.  Accompagnement d'une collectivité maîtrise d'ouvrage

- préparation (études diagnostics, faisabilité), définition et/ou opérationnalisation de stratégies d'intégration de la biodiversité à l'échelle de ses compétences

- préparation (études diagnostics, faisabilité), définition et/ou mise en œuvre d'un cadre budgétaire et de financement optimisé pour la préservation de la biodiversité à l'échelle de ses compétences

Critères d’analyse : ambition, échelle d'intervention, pertinence du dispositif de mise en œuvre et de suivi/évaluation

4.  协助项目业主机构

- 准备（诊断研究、可行性研究）、制定和/或实施在其职权范围内整合生物多样性的战略

- 准备（诊断研究、可行性研究）、制定和/或实施在其职权范围内优化生物多样性保护的预算和融资框架

分析标准：目标雄心、干预规模、实施和监测/评估机制的有效性

5.  Production agricole urbaine, gestion des espaces verts, assainissement, gestion des déchets avec des pratiques écologiques : gestion de l'eau et des sols, réduction des intrants polluants, maîtrise des espèces exotiques envahissantes, investissements structurants

Conditions : actions menées à l'échelle de la filière (du producteur au tri) - fondées sur une connaissance des dépendances et risques induits par cette filière sur la biodiversité – mettant en œuvre, si possible, des SFN – avec des dispositifs de S/E mesurant l'efficacité écologique des dispositifs

5.  城市农业生产、绿地管理、环境卫生、采用生态实践的废物管理：水土管理、减少污染物投入、控制入侵性外来物种、结构性投资

条件：在整个产业链范围内开展行动（从生产者到分拣环节）——基于对该产业链对生物多样性产生的依赖性和风险的认识——尽可能实施可持续金融工具——配备可衡量措施生态效益的监测/评估机制

6. Actions ponctuelles, à petite échelle ou sur une partie d'une filière

SFN dans des infrastructures locales (traitement des pollutions ou des déchets, autres), verdissement des infrastructures urbaines (bâtiments, infrastructure de transport…), réduction locale des pollutions

6. 针对特定领域、小规模或部分产业链的专项行动

在本地基础设施中实施生态系统服务（污染或废物处理等）、推进城市基础设施绿化（建筑、交通基础设施等）、减少本地污染

Modalités de calcul du co-bénéfice biodiversité

生物多样性协同效益的计算方法

| Finalité 目的 | Pondération 权重 | Critères 标准 |
| --- | --- | --- |
| 1- Protection des écosystèmes et/ou espèces naturels terrestres, aquatiques et marins 1- 保护陆地、水域和海洋的自然生态系统和/或物种 | 100% | Protection d’espaces présentant un intérêt écologique au regard de la biodiversité d'intérêt territorial ou national ou international. Maintien de trames écologiques dans l’espace urbain 保护具有生态价值的区域，这些区域在地方、国家或国际层面具有生物多样性意义。维护城市空间中的生态廊道。 |
| 2- Restauration des écosystèmes naturels terrestres, aquatiques et marins 2- 恢复陆地、水域和海洋的自然生态系统 | 80% | Echelle d'intervention : écosystème, paysage, bassin versant ou trame écologique (cours d’eau, villes côtières) 干预尺度：生态系统、景观、流域或生态廊道（水系、沿海城市） |
| 3- Aménagement spatial intégré des territoires ruraux et urbains 3- 农村和城市地区的综合空间规划 | 60% | Documents de planification urbaine ou territoriale, suivant une conception fondée sur la nature 城市或区域规划文件，遵循基于自然的理念 |
| 4- Politiques publiques intégrées et mobilisation de ressources financières en faveur de la biodiversité 4- 促进生物多样性的综合公共政策和资金调动 | 50% | Intégration de la biodiversité dans les stratégies des collectivités : cadre budgétaire et de financement optimisé pour la préservation de la biodiversité 将生物多样性纳入地方当局战略：优化生物多样性保护的预算与融资框架 |
| 5- Gestion durable des ressources naturelles (quantité et qualité) et chaînes de valorisation 5- 自然资源（数量和质量）及价值链的可持续管理 | 40% | Accompagnement des filières de production agricoles urbaines, gestion des espaces verts avec des pratiques efficientes sur le plan écologique, assainissement et traitement des déchets 城市农业生产体系支持、采用生态高效实践的绿地管理、废物处理与净化 |
| 6- Elimination des pollutions ponctuelles et chroniques d’origine anthropique 6- 消除人为造成的点源污染和慢性污染 | 20% | Effort local et non systémique de verdissement des infrastructures urbaines (bâtiments, infrastructure de transport), réduction locale des pollutions 地方性而非系统性的城市基础设施绿化努力（建筑物、交通基础设施），地方性污染减排 |

Annex n°3: ToR for the preliminary ESIA

TERMS OF REFERENCE

FOR THE ENVIRONMENTAL AND SOCIAL

IMPACT ASSESSMENT OF GHANZHOU PROJET

CONTENTS

1.	Contexte and Objectives	2

2.	project Description	2

3.	Definition OF the PROJECT area	2

4.	SCOPE OF WORK	3

4.1.	Determination of the study area	3

4.2.	Scoping	3

4.3.	Stakeholder Engagement	3

4.4.	Methodology	4

4.5.	ESIA Scope	5

4.5.1.	Description of the legislative and institutional context	5

4.5.2.	Analysis of alternatives to the project	6

4.5.3.	Project Description	6

4.5.4.	Description of the baseline data	6

4.5.5.	Impact Assessment and Mitigation Measures	7

4.6.	Environmental and Social Management Plan (ESMP)	10

5.	Deliverables	11

6.	Available references and documentation	11

7.	team composItion and assessment implementation schedule	11

Appendix 1: detailed project Description	13

Appendix 2: Location map - assessment area	13

- Contexte and Objectives

The French Development Agency (Agence Française de Développement, AFD) is considering providing financial and technical support to the Guazhou County Government (the Project Owner) for the development of the “Ecological Renovation of Guazhou County Project” (the Project), located in Gansu Province, People’s Republic of China.

In line with its Environmental and Social (E&S) risk management policy, AFD requires that an E&S impact assessment (ESIA) of the Project is undertaken.

This assessment has three objectives:

  - to help the project Owner design a project which respects the environment and populations by jointly defining activities and measures which need to be implemented in order to improve the environmental and social quality of the project,

  - to inform AFD Group’s decision-making process by verifying the social and environmental viability of projects put forward for its financing and thus limit legal, financial and reputation risks,

  - to allow stakeholders to be informed and participate in project design.

The Project takes place in Guazhou County, Gansu Province, a semi-arid area located in the Hexi Corridor along the former Silk Road. The region faces severe water stress, soil erosion, and ecosystem degradation due to desertification and urban expansion. The ESIA shall therefore consider the project’s implementation in a fragile environmental context, marked by scarce water resources, vulnerable biodiversity, and high exposure to climate variability. The Project aims to support Guazhou’s ecological transition by combining energy efficiency, renewable energy, and ecological restoration, in line with China’s “Ecological Civilization” policy and AFD’s Climate–Biodiversity Convergence strategy. The ESIA shall assess not only the potential risks but also the positive co-benefits for climate mitigation, adaptation, biodiversity, and social inclusion.

- project Description

The Ecological Renovation of Guazhou County Project aims to support Guazhou County (Gansu Province, China) in implementing an integrated urban ecological transition in line with national strategies for “Ecological Civilization” and AFD’s Climate–Biodiversity–Social inclusion agenda.

The Project will be implemented by the Guazhou County Government (Project Owner) with AFD’s financial and technical support. It combines low-carbon urban investments, ecological restoration, and institutional capacity building to enhance environmental quality, resilience, and social inclusion in a context of acute water stress and vulnerable ecosystems.

The main components are:

Low-carbon urban renovation – Energy efficiency upgrades of public buildings and lighting, installation of photovoltaic systems and charging infrastructure for e-mobility, and urban space improvements including selected markets and cultural facilities.

Ecological restoration and green spaces – Restoration of the Fulu River and irrigation canals through nature-based solutions (NbS), reforestation and greening with native species, and water-efficient landscaping.

Institutional strengthening – Support to the Project Management Office (PMO) for environmental and social risk management, including training, stakeholder engagement, and monitoring systems aligned with AFD and World Bank standards.

The Project seeks to:

  - Reduce energy use and greenhouse-gas emissions;

  - Restore biodiversity and ecological connectivity;

  - Strengthen water resource management and climate resilience;

  - Improve living conditions and inclusion of vulnerable groups affected by urban works.

The ESIA shall describe each subproject and its main infrastructure, identify associated facilities and dependencies (e.g. grid connections, access roads, irrigation canals), and coordinate closely with parallel feasibility, hydrology and biodiversity studies to ensure a coherent and integrated environmental and social assessment.

- Definition OF the PROJECT area

The Project Area includes the urban and peri-urban zones of Guazhou County, in the Gansu Province (north-west China), where the project components will be implemented.

It covers the following sub-areas:

  - Urban districts concerned by the renovation of public buildings, lighting, and cultural or market facilities;

  - The Fulu River and associated irrigation canals, forming the ecological restoration corridor and key hydrological system of the city;

  - Planned green and reforested areas located within and around the urban center;

  - Supporting infrastructure, such as access roads, electrical connections, drainage systems, and associated facilities required for operation.

Given the hydrological sensitivity and ecological value of the Fulu River basin, the area of influence of the project shall include upstream and downstream sections potentially affected by works, as well as communities relying on these resources.

The ESIA will delineate thematic influence areas (for water, biodiversity, social and economic activities) and justify their boundaries in coordination with the hydrology and biodiversity studies.

- SCOPE OF WORK

The Consultant will carry out an Environmental and Social Impact Assessment (ESIA) in accordance with AFD’s Environmental and Social Policy, the World Bank Environmental and Social Framework (ESS1–ESS10), and the national regulatory framework of the People’s Republic of China. The study will identify, assess, and propose management measures for all environmental and social risks and opportunities associated with the Project.

  - Determination of the study area

The Consultant shall define the study area for each thematic field (environmental, social, hydrological, ecological) and submit it for validation at project outset.

For hydrology, the study area shall reflect the basin-level water dynamics; for biodiversity, it shall include urban ecological corridors and riparian habitats.

The Consultant will coordinate with ongoing hydrology and biodiversity studies to ensure data consistency and spatial alignment.

  - Scoping

The scoping phase shall identify and prioritize key environmental and social risks relevant to the project, notably:

  - water resource availability and quality;

  - ecological restoration potential and NbS design;

  - land acquisition and resettlement risks (markets, canals);

  - construction-related nuisances and community safety;

  - gender equality, vulnerable groups, and social inclusion;

  - carbon footprint and climate resilience.

The Consultant shall apply the Avoid–Reduce–Compensate (ERC) hierarchy throughout, prioritizing avoidance measures where displacement or irreversible impacts could occur.

A scoping report will be prepared and validated with the Project Owner and AFD.

  - Stakeholder Engagement

The Consultant shall develop and implement a Stakeholder Engagement Plan (SEP/PEPP) aligned with ESS10, ensuring inclusive participation of affected communities and relevant institutions.

Key tasks include:

  - Stakeholder mapping and analysis;

  - Meaningful consultations, differentiated by gender and vulnerability;

  - Communication on project risks and mitigation measures;

  - Establishment of a grievance mechanism accessible, documented, and monitored throughout project preparation and implementation.

A validation workshop shall be organized to discuss and approve the principles and structuring elements of the Resettlement Policy Framework (RPF) with all stakeholders (local authorities, affected people’s representatives, and AFD).

Records of consultations (minutes, attendance lists, feedback) will be annexed to the ESIA.

  - Methodology

In a dedicated chapter, the Consultant will specify the methods used and the difficulties encountered in the ESIA process. The reasons and the limits of the methodological choices made will be explained.

For the collection of baseline data, the source and date of the data will be specified (bibliography, databases, field surveys, etc.) for each of the themes studied. If standardized methods are used, they will be precisely described, in particular the standards applied, the locations of sampling, etc. The name and the quality of the experts requested will be specified, as well as the names of the approved laboratories if necessary.

The socio-economic data collected should, as far as possible, be gender-differentiated. The socioeconomic data collected must be annexed to the reports produced in the form of a table and in electronic format in Excel format or equivalent.

For the identification and qualification of impacts, the choice of method (say expert, qualitative assessment, forecast by analogy, modelling, etc.) will be justified and explained, as well as the limits and difficulties encountered.

The methodology chapter of the ESIA will provide the names, first names and qualifications of the persons in charge of the environmental and social assessment, and will specify who carried out field work.

The Consultant shall ensure close coordination with the parallel hydrology and biodiversity studies carried out under the feasibility phase. Shared methodological tools (GIS layers, sampling points, indicators) shall be used to guarantee consistency of baseline data and avoid duplication. A joint validation of key results between studies will be organized before finalizing the ESIA.

The methodology shall also integrate an assessment of climate risks and GHG emissions, in line with AFD’s climate strategy, and specify the calculation methods and assumptions used for the carbon balance of each subproject (buildings, lighting, PV, e-mobility, etc.).

  - ESIA Scope

The impact assessment should, on the basis of existing documentation, field visits and surveys, as well as meetings with the project’s main stakeholders, make it possible to:

•identify the main impacts of the project on its environment and populations both during project implementation works and project operating. A cross-cutting gender approach will be applied to all actions related to the achievement of the ESIA. The socio-economic data collected and the analyses presented should be disaggregated by sex;

• discard project alternatives whose negative impacts are not acceptable, and optimize the project design to avoid or reduce the main impacts;

• put forward mitigation measures for negative effects and conditions for their implementation and monitoring;

• propose measures to maximize the positive effects of the project.

The ESIA shall also analyze the project’s contribution to climate mitigation, biodiversity restoration, and water resource efficiency, in line with Guazhou’s ecological transition strategy and AFD’s Climate–Biodiversity–Social convergence approach.

    - Description of the legislative and institutional context

The Consultant will describe the legislative context that applies to the project, both on the environmental and social aspects (including health & safety and gender):

- National E&S regulations, including texts concerning the rights of women as well as provisions favourable to women or gender equality or on the contrary those restricting the rights of women in connection with the Project;

- Ratified international texts including those relating to women's rights,

- Policies and standards of the international donors involved.

Regarding the environmental and social standards applicable to projects funded by AFD, the Consultant will refer in particular to the following documents:

- World Bank Group standards, see document "The World Bank Environmental and Social Framework". The Consultant will consult in particular NES standard n ° 1, paragraphs 23 to 35, as well as Annex 1 chapter D of ESS n. 1, which describes the standard content of an impact study.

- Technical reference documents for good practices of the World Bank group: Environmental, health and safety guidelines: "The World Bank Group Environmental, Health and Safety Guidelines";

- AFD sectoral intervention framework and toolkits for gender: See. in particular:

https://www.afd.fr/fr/cadre-intervention-genre-reduction-inegalites https://www.afd.fr/fr/boite-outils-genre-diligences-environnementales-et-sociales

For each text cited, the Consultant must specify what it concretely implies for the project.

The Consultant will carry out an analysis of the gaps between the applicable regulations and the standards of the donors involved, and will propose actions aimed at bridging these gaps. The description of the institutional context should identify the institutions in charge of implementing environmental and social regulations, including the institutions and bodies responsible for women's rights. This description should also identify the procedures and actors involved in obtaining the environmental and social approvals necessary for the implementation of the different phases of the Project.

    - Analysis of alternatives to the project

The Consultant will ensure that the project alternatives avoid the main environmental and social impacts. For this, he will approach the teams in charge of the technical design of the project.

The Consultant will, in cooperation with the teams in charge of the technical design of the Project:

- describe the alternatives and variants considered, and

- specify the E&S reasons which led to the design adopted for the Project: choice of site, type of project, technology, design etc.

- compare these alternatives from the point of view of their E&S impacts, impact on gender relations, investment and operating costs, compatibility with local conditions and with institutional capacity.

This analysis should include the analysis of the "no project" alternative. It will be illustrated by a map showing the alternatives studied, and will be summarized in a table.

    - Project Description

The Project description should contain a detailed, up-to-date description and delineation of the proposed project within its geographical, environmental and socio-economic context. It should include information on whether and how the Project is part of a wider development programme.

The Project description should also describe any associated facilities which are required for the project to be built and operated. The ESIA report should include the following elements to understand the project and analyse its effects:

- a map:

  - Overall plan showing, in relation to E&S receptors including nearby settlements, the location of the structures, the location of activities, including secondary components / annexes and associated infrastructure

  - Master plan and / or Detail plan

- Graphic illustrations: diagrams, photographs, etc.

- a description of the impact factors, including figures, both for the construction phase and for the operation phase: land area, volumes of materials, water requirements, labor requirements, etc. .

- a calendar of the different phases of the project and duration of the project.

In addition to the general description, the Consultant shall clearly identify the project’s subcomponents and associated facilities (e.g., PV systems, EV charging infrastructure, irrigation canals, green corridors) and describe linkages with parallel initiatives. The description shall specify the expected lifespan of each investment, its energy and water requirements, and the main E&S receptors (settlements, sensitive habitats, cultural sites).

    - baseline Assessment

Based on the findings of the scoping phase, the Consultant shall collect, collate and present baseline information on the natural (biological and physical) and human environments (social, cultural and economic) of the study area. These baseline descriptions/surveys are to be undertaken by qualified experts. The baseline description shall be derived from both secondary sources and fieldwork to collect primary data where required and should be inclusive of, but not be limited to:

- Physical environment: topography, land use, geology, land contamination, climate, meteorology, natural risks, surface and underground water (hydrology, water quality), marine and coastal waters, air quality, ambient noise levels;

- Biological environment (terrestrial, aquatic, marine): ecological analysis of the whole site (fauna, flora, rare or endangered species, habitats mapping, ecological performance of the site), landscape analysis, ecosystem services / culturally, socially and economically important natural resources;

- Human environment: The data collected will be gender-differentiated to identify the place and role of men and women. In particular, the number of households affected by the project and headed by women will be indicated.

  - Socio-economic environment : history of occupation of the site, demography, living conditions of the populations (including health and safety), households organization (distribution of labour and tasks, share of responsibilities, distribution of income) and number of households headed by women, solidarity, kinship and social networks, religions and beliefs, relationships between men and women in terms of access, use and control of resources and services, participation in decision-making;

  - Community organizations and institutions: social organizations, village and traditional organizations, decision-making processes (formal and informal) and political institutions including the level of women's participation;

  - Economic activities: identification of the main activities in the study area, agriculture / livestock, industry, services, local businesses, informal trade, supply and marketing circuits, village production systems, handicrafts, hunting, fishing, use of natural resources, including the level of participation and organization of women;

  - Basic infrastructure and services (public or community services): drinking water, electricity, education, health, waste collection, used and rainwater, transport and travel, current conditions of access to the site, etc. specifying the place, role and level of participation / access of women;

  - System of access to land: land tenure and concrete methods of access to land, including customary, especially for women;

  - Heritage: historical, cultural, role of men and women in heritage management (sacred sites / places, tombs, places of worship);

  - Site pollution likely to impact health: noise (noise sources, noise contributions, noise levels), air pollution (sources, parameters concerned), water and soil pollution (origin, history), waste ( type, risks),…;

  - Industrial risks and easements

  - Presence of local development aid structures (government programs, associations, NGOs, etc.)

In addition to the listed themes, particular attention shall be paid to:

- Water resources: hydrological balance, groundwater–surface water interaction, pollution risks, and climate vulnerability.

- Biodiversity: terrestrial and aquatic habitats along the Fulu River and canals, native species, ecological connectivity, and potential for nature-based restoration.

- Climate: temperature and rainfall trends, extreme weather risks, and exposure of urban assets to climate variability.

- Socio-economic baseline: structure of the urban economy (markets, informal trade, cultural sectors), dependence on water and green infrastructure, and vulnerability of affected populations, with gender- and minority-differentiated data.

Baseline data shall be harmonized with the hydrology and biodiversity studies, using shared indicators and spatial references.

    - Impact Assessment and Mitigation Measures

Environmental and Social Impacts

The Consultant will ensure that the ARC sequence (Avoid, Reduce, Compensate) is respected and justified. The impossibility of avoiding certain impacts will be justified before proposing to reduce them. Compensatory measures will be put forward for residual impacts.

The ESIA must comply with World Bank Standards, it must at least cover the following standards (or demonstrate their non-applicability): Labor and working conditions, Efficient use of resources, prevention and management pollution, Community health and safety, Land acquisition, land use restrictions and involuntary resettlement, Biodiversity conservation and sustainable management of living natural resources, Indigenous peoples / Historically disadvantaged traditional local communities in sub-Saharan Africa, Cultural Heritage.

The Consultant will:

- Qualify the impacts: positive / negative, direct / indirect, temporary / permanent, avoidable / inevitable, reversible / irreversible.

- Quantify the impacts: As far as possible, describe the impacts quantitatively in relation to the costs and advantages or disadvantages that they represent for the environment and the populations concerned. As far as possible, give them an economic value. Specialist studies, including screening / detailed modelling / Geographic Information Software (GIS) mapping, photomontages etc. will be carried out for the main E&S topics identified in the scoping phase (ex: impacted surface, noise contribution, discharged flows, etc.

- Determine the impacts on the populations, with a quantitative (number of people and villages affected) and qualitative (by specifying the different possible impacts by ethnic groups / villages / populations including vulnerable groups / gender including proportion of affected women).

- Specifically identify each impact likely to affect men and women differently, in order to propose (see next chapter, "Measures") measures aimed at reducing inequalities between men and women, or at least avoiding creating or increasing discrimination between men and women. If differences are identified, they must be qualified and quantified. The proportion of women in each target group for each of the social impacts should be indicated.

- Identify in a specific way the potential dangers for the workers, in particular those likely to constitute a threat to their lives.

- Identify the "cumulative impacts", that is to say analyze the way in which the impacts specifically linked to the studied project are added to the already known impacts of current projects or planned short-term projects impacting the same area. (see IFC Guidelines)

- Integrate an assessment of the Project's Vulnerability to Climate Change.

- Identify the impacts of associated facilities, i.e. installations which are not financed within the framework of the project and which would not be built or enlarged in the absence of the project and without which the project would not be viable (railways, roads, power lines or integrated power plants, oil pipelines, utilities, warehouses and logistics terminals).

- Distinguish the effects by phase: construction, operation and decommissioning and restoration phase.

Note: In the event that the project has a limited lifespan or if the site must close, the ESIA and the ESMP (Cf. next chapter) describe the measures necessary to close the site at the end of the life of the project, of which i) the technical and operational conditions of this shutdown / closure, ii) the possible conditions of site restoration (quarries, mines for example), decontamination, dismantling of installations, buildings, etc., iii) the necessary conditions to the professional reintegration of employees.

  - Specifically identify the impacts on minority or disadvantaged ethnic groups.

The Consultant will include a study on the risks / dangers of the project activities. The study of the dangers will revolve around the identification of possible dangerous phenomena, the evaluation of their consequences, their probability of occurrence, their kinetics as well as their prevention and the means of rescue. The study of the dangers will give a description of the installations and their environment, will identify the sources of internal risks (organization of the personnel, process…) and external (earthquakes, lightning, domino effects…) and will justify the means envisaged to limit the likelihood and its effects, in particular by proposing concrete measures to improve safety.

Environmental and Social Measures:

The Consultant will propose and describe the E&S measures that the Contracting Authority / Project Owner undertakes to implement: improvement of positive impacts, avoidance and reduction of negative impacts, compensation for residual impacts as described in the "impacts" chapter.

The description of E&S measures should clearly identify:

  - Measures during the construction phase: temporary works and measures / precautions to be taken on site;

  - Measures during the operating phase (operation): permanent structures, provisions for sustainable design, operation and maintenance;

  - Measures during the decommissioning phase (end of life), if relevant;

  - Follow-up measures: means of construction supervision and operational monitoring;

  - The capacity building measures necessary for the implementation of all of the measures described above.

Specifically, in relation to workers Health and Safety, the consultant will describe the prevention and protection measures, training methods, accident, illnesses and industrial incidents monitoring and reporting, as well as present emergency preparedness and response measures.

NB: concerning the measures in the construction phase, AFD has standard call for tenders documents, in which the E&S and H&S measures applicable to works contracts financed by AFD are described. The consultant should refer to the relevant (chapter 5) sections when building the ESMP.

NB: the Consultant will ensure that the environmental and social measures included in the ESIA (and included in the ESMP below):

- are specifically validated by the Project Owner;

- have been integrated into the project design by the technical team after one or more joint working meetings to ensure that these measures are understood and integrated. This will be explicitly specified in the report, and the minutes of the meetings will be attached to the ESIA for confirmation.

    - RESETTLEMENT POLICY FRAMEWORK (RPF)

Given the project’s potential for economic and physical displacement, particularly within the urban market renovation and canal restoration components, the Consultant shall prepare a Resettlement Policy Framework (RPF) consistent with the World Bank Environmental and Social Standard 5 (ESS5), AFD’s Environmental and Social Policy, and relevant national regulations.

The objective of the RPF is to establish the principles, organizational arrangements, and procedures that will govern all land acquisition, resettlement, and livelihood restoration activities related to the Project and its future subprojects.

The RPF shall include the following key elements:

  - Regulatory and institutional framework – description of Chinese national laws and regulations governing land acquisition and resettlement, comparison with ESS5 requirements, and identification of gaps and measures to bridge them.

  - Eligibility and compensation principles – definition of categories of affected persons, eligibility criteria (including informal users), entitlements for land, housing, income, and livelihood restoration.

  - Socio-economic baseline – summary of affected populations, including vulnerable groups and gender-disaggregated data.

  - Methods for census, valuation and asset inventory, consistent with international good practice.

  - Livelihood restoration measures – options for income recovery, support to small traders and workers potentially affected by market or canal rehabilitation, and transitional assistance mechanisms.

  - Institutional responsibilities – clear definition of roles between the Project Owner (PMO), local authorities, and external consultants, including coordination with the E&S team.

  - Consultation and participation framework – stakeholder engagement strategy tailored to affected populations, ensuring effective participation of women, minorities, and informal groups.

  - Grievance mechanism – accessible and traceable system for receiving and resolving complaints related to land, compensation, or resettlement issues.

  - Monitoring and reporting arrangements – indicators, reporting frequency, and responsibilities for internal and external monitoring.

  - Estimated budget – indicative cost of compensation, livelihood restoration, and monitoring activities, including funding sources.

A validation workshop shall be organized by the Consultant, in coordination with the Project Owner and AFD, to discuss and approve the principles and structuring elements of the RPF with all relevant stakeholders (local authorities, affected persons’ representatives, and civil society organizations).

The conclusions of this workshop shall be recorded and reflected in the final RPF and the ESIA documentation.

The RPF will serve as the basis for preparing site-specific Resettlement Action Plans (RAPs) and Livelihood Restoration Plans (LRPs) during project implementation once detailed designs and subproject locations are confirmed.

  - Environmental and Social Management Plan (ESMP)

The ESMP operationally translates the conclusions of the ESIA, specifying the practical arrangements for implementing and monitoring measures to mitigate or compensate for the impacts. This ESMP can be presented, depending on the case, as a chapter of the ESIA or as a stand-alone document separate from the ESIA.

The objectives of the ESMP are to enable the various stakeholders (contracting authority, companies, technical assistance, etc.) to know the extent of their responsibilities and to list all the activities to be implemented to improve the environmental quality and social operations. For AFD, it is a tool for monitoring the implementation of environmental and social commitments made by the contracting authority following the process of environmental and social assessment of the operation.

To meet these objectives, the ESMP:

- Briefly summarises the negative effects of the Project identified in the ESIA

- Describes the mitigation measures:

  - Detailed description, illustrated if necessary by plans and illustrations, specifying, where applicable, the standards to be observed, indicating the schedule (construction phase, operation phase, dismantling phase, staggering and coordination with the overall project schedule) and modalities of implementation.

This description thus allows us to answer the questions: "What? "Where? "When?” and “How?”

  - Responsibility for implementing the measures, with all useful details on the persons or organizations in charge. This description answers the question: "Who?” / “by whom?”

- Describes E&S monitoring requirements, in order to verify that the commitments made by the Project Owner are respected and that the measures implemented are effective. For this are developed:

  - A precise description of the monitoring, accompanied by technical details, indicators, including, where appropriate, the parameters to be measured, methods to be followed, type of equipment to be used, locations of sampling, timing and frequency of measurements, their duration in the time, detection limits, and setting thresholds signalling the need for corrective action. Social monitoring indicators should as far as possible be disaggregated by sex and broken down by different social groups

  - A description of the procedures for implementing this monitoring: actors in charge of monitoring, monitoring procedure, drawing up of monitoring reports, corrective actions in the event of non-performance or ineffectiveness of the measures, etc.

- Analyses the needs for capacity building for proper implementation of the mitigation, compensation and monitoring measures: analysis of organizational effectiveness (existence and performance of the E&S management system for the Project), institutional functioning, capacities of the bodies or persons responsible, recruitment needs, expertise needs, training needs including health and safety aspects and taking gender into account, etc.

- Estimates the cost of mitigation, compensation and monitoring measures, without forgetting the cost of capacity building actions deemed necessary. The investment and operating costs are estimated and the sources of financing are specified.

- Deliverables

The Consultant shall provide the following key deliverables:

  - Inception Report – methodology, study area delineation, scoping matrix, coordination plan with hydrology/biodiversity studies.

  - Scoping Report – identification and prioritization of key E&S issues.

  - Stakeholder Engagement Plan (SEP/PEPP) – living document updated throughout the assignment.

  - Preliminary Environmental and Social Impact Assessment (ESIA) report – including baseline, impact assessment, and management framework.

  - Environmental and Social Management Plan (ESMP) – mitigation, monitoring, responsibilities, budget.

  - RPF report and minute of the validation workshop and stakeholder consultations.

All deliverables will follow the structure and requirements of AFD and World Bank standards and be validated by the Project Owner and AFD.

- Available references and documentation

The Consultant will ensure the project complies with the environmental and social regulations of the country where the project is implemented and aligns with World Bank procedures.

The Consultant may also draw on the following studies and materials for the purpose of the assessment (to be completed):

  - Feasibility study and pre-design documents for the Ecological Renovation of Guazhou County Project;

  - Hydrology and biodiversity thematic studies (carried out in parallel), including the Fulu River water balance, ecological baseline, and pollution risks;

  - Urban and land-use master plans of Guazhou County and provincial policies on ecological transition and water management (e.g., Beautiful China 2035, Ecological Civilization Strategy, Gansu Water Resources Plan);

  - National environmental and social regulations and sectoral standards, particularly regarding EIA procedures, land acquisition, labour protection, and gender equality;

AFD and World Bank reference frameworks, including:

  - World Bank Environmental and Social Framework (ESS 1–10),

  - World Bank Group Environmental, Health and Safety (EHS) Guidelines,

  - AFD Sectoral Intervention Framework on Gender and Reduction of Inequalities and the AFD Gender & E&S Toolkit.

- All documents consulted must be referenced in the ESIA and their relevance, limitations, and consistency discussed.

- team composItion and assessment implementation schedule

The Consultant shall propose a multidisciplinary team combining international and national expertise, with proven experience in AFD and World Bank-funded projects and familiarity with the Chinese regulatory context.

Environmentalist / Team Leader

• Environmental specialist (Master’s / BAC + 5 minimum) in environment, ecology, geography, or related field;

• At least ten (10) years of experience in environmental and social impact assessments, including projects in semi-arid or water-stressed contexts;

• Proven experience (≥ 3 projects) with IFI procedures (AFD, World Bank, ADB, EIB etc.);

• Specific experience in nature-based solutions, climate adaptation, and urban ecological restoration will be considered a strong asset;

• One (1) ESIA experience in China required;

• Excellent command of English; French would be an advantage;

• Leadership and coordination skills.

Sociologist / Anthropologist / Social Specialist

• Master’s / BAC + 5 in sociology, anthropology, or related social sciences;

• Minimum ten (10) years of experience in social impact assessment and stakeholder engagement;

• Proven experience (≥ 3 projects) in E&S studies under IFI standards;

• One (1) E&S study in China required;

• Demonstrated skills in resettlement planning (ESS 5) and gender-based analysis; experience preparing RPF / RAP / LRP is essential;

• Excellent communication and facilitation skills;

• Fluency in English; Mandarin knowledge desirable.

Investigators / facilitators:

The teams of investigators or animators mobilized must be mixed and trained in taking gender issues into account in the activities to be implemented.

| NES 1 - Assessment and management of E&S risks and impacts | The project has several risk components (energy renovation, markets, canals, green spaces) that require a preliminary ESIA to clarify and prioritize impacts according to the ERC principle (Avoid – Reduce – Compensate). Supplements will have to be integrated: - a complete hydrological assessment (quantity, quality, governance, climate vulnerabilities), - a carbon footprint assessment (energy sub-projects, lighting, charging stations), - a resettlement policy framework (CPR) The MOA will need to strengthen its E&S capabilities with an expert dedicated to the PMO and external technical assistance at the earliest. |
| --- | --- |
| NES 2 - Labour and working conditions | The work will involve a large workforce for renovations, construction and ecological restoration. The identified risks concern: - working conditions and the safety of workers, - the use of a non-formal workforce, - respect for the fundamental ILO Conventions, - the risks of gender-based violence (GBV) on construction sites. ESHS clauses will have to be integrated into the DAOs, in connection with the PGES. |
| NES 3 - Rational use of resources, pollution prevention and control | The project is taking place in a context of acute water stress. The main risks concern: - increased water consumption by green spaces (sub-project 5), - the risk of pollution of the canals and the Fulu River by agricultural runoff and construction site effluents, - waste management (photovoltaic panels, batteries, used streetlights). |
| NES 4 - Community health and safety | Construction sites in dense urban environments (markets, canals, public buildings) expose populations to risks of accidents, health nuisances (dust, noise, traffic), and disruption of access to services. In the longer term, access to safe drinking water and urban resilience will depend on good infrastructure management. Preventive measures, communication and site security are essential. |
| NES 5 - Land acquisition, land use restrictions and involuntary resettlement | Sub-projects related to markets (sub-project 2) and channels (sub-project 6) have a high risk of economic and, potentially, physical displacement. AFD has recommended avoiding financing of existing markets unless robust resettlement and livelihood restoration plans are planned, financially viable and accepted by the MOA. A CPR will have to frame the approach, and no start-up should take place without prior validation of the plans and implementation. |
| NES 6 - Preservation of biodiversity and sustainable management of living natural resources | The risks concern the fragmentation of urban habitats and increased pressure on water resources. Interventions on the canals and the Fulu must demonstrate their positive impact on biodiversity and ecological functions. The priority approach will be that of nature-based solutions: blue/green framework, renaturation of banks, adapted local plant species. |
| NES 7 - Indigenous populations (PAs) | N/A |
| - NES 8 - Cultural heritage | The renovation of the Cultural Industrial Park (sub-project 3) and urban embellishment can have an impact on tangible and intangible cultural heritage. Particular vigilance will be required to preserve the value of cultural facilities. A fortuitous discovery management plan should be integrated into the DAO. |
| NES 9 - Financial Intermediaries | N/A |
| NES 10 - Disclosure of information and stakeholder engagement | Stakeholder engagement is a central issue for the acceptability of the project, considering: - the risk of economic eviction (markets, banks), - the diversity of stakeholders (traders, riparian farmers, users of public services, local associations), - the vulnerability of certain groups (women, elderly people, low-income populations). A Stakeholder Engagement Plan (PEPP) must be developed within the preliminary ESIA with at least: - a mapping of the actors, - inclusive consultations (gender, age, vulnerability), - an accessible and traceable complaint mechanism, - a regular follow-up of the project’s perception. |

These CBF funded activities shall also aim at nourishing the related public policies in China, through cross capitalization with CBF funded activities supported with MNR and NFGA (in particular on the two topics of urban biodiversity and ecological engineering mobilizing nature-based solutions). It has to be clear that the “classical” soft activities (Technical Assistance to the project owner for the project implementation, as well as the design of the infrastructures and investments) are expected to be funded by the AFD loan.

The Monitoring & Evaluation system should include clear indicators (at result and impact levels) to measure achievements for biodiversity and landscape restoration. These indicators should be based on technical data (biodiversity index) but also on socio-economic issues (local people’s participation and socio-economic benefits).

Both urban development and energy aggregated indicators and broader indicators (AFD will provide such framework);