Annex 2.3 – Expert-days Allocation Table

| Deliverable No | Deliverable Name | Timeline | Outputs for payment | Please indicate how many days the relevant expert will use for this task. |
| --- | --- | --- | --- | --- |
| D1 | Inception Report & Detailed Implementation Plan | May 2026 | - Inception report with detailed implementation plan/workplan including the pilot phase | Senior Expert: Expert(s): |
| D2 | LMS Technical Configuration & İMEP-2 Subdomain Setup | May 2026 | - Technical configuration report - Admin access details | Senior Expert: Expert(s): |
| D3 | KPI Framework & Reporting Dashboard Configuration | May–Early June 2026 | - KPI framework document | Senior Expert: Expert(s): |
| D4 | Thematic Mapping & Course Identification | May 2026 | - Thematic mapping report including course list | Senior Expert: Expert(s): |
| D5 | Pilot Course Adaptation (max. 3 Themes – Minor Tailoring Only) | June 2026 | - Pilot phase report - Access instructions - Participant registration records | Senior Expert: Expert(s): |
| D6 | Pilot Launch & Technical Deployment | Early June-July 2026 |  | Senior Expert: Expert(s): |
| D7 | Pilot Monitoring & Support (KPI tracking, troubleshooting) | June–July 2026 | - Monitoring report - Troubleshooting log - KPI tracking list - Improvement recommendations | Senior Expert: Expert(s): |
| D8 | Scale-Up Planning & Learning Pathway Structuring | July-August 2026 | - Scale-up strategy document and learning pathway framework | Senior Expert: Expert(s): |
| D9 | Scale-Up Course Adaptation and Development | July-September 2026 | - Scale-up configuration and external content integration report | Senior Expert: Expert(s): |
| D10 | Scale-Up Configuration & External Content Integration | September–October 2026 |  | Senior Expert: Expert(s): |
| D11 | Scale-Up Monitoring & Support (KPI tracking, troubleshooting) and General System İmprovements & Technical Support Services | November 2026-June 2028 | - Bi-monthly monitoring report - Monthly KPI report - Troubleshooting logs | Senior Expert: Expert(s): |
|  | TOTAL |  |  |  |

The indicative total number of experts*days for completion of all deliverables is approximately 210 days. The number of days of service should not exceed this number of days.