Terms of reference for consultancy services for providing support to Ministry of Energy and National Center for Sustainable Energy in operationalization of the Moldova Energy Efficiency Revolving Mechanism

## Context

The Agence Française de Développement (AFD) has launched a program of Technical Assistance (TA) to support the Moldovan Government in continuing the energy reform. Expertise France (EF), the French public agency for international technical assistance, was entrusted by the AFD with the implementation of the project. As part of several commitments undertaken by Moldova in pursuit of its accession to the European Union, the country is engaged in an in-depth reform of its energy sector, including operational, financial and structural aspects. The Technical Assistance (TA) aims at supporting the Ministry of Energy for the development of a modern legal framework with a special focus on supporting and strengthening the Public Institution National Centre for Sustainable Energy (henceforth NCSE).

In pursuing the attainment of the sustainable development goals, the Government of the Republic of Moldova committed to develop the energy services market in Moldova as an important instrument for achieving the energy efficiency targets set in public policy documents.

The provisions of the Law no. 139/2018 on energy efficiency and other national policy documents encourage the public sector to demonstrate an exemplary role in the use of energy performance contracts. However, the existing regulatory and institutional framework has not yet contributed to unlocking the full energy efficiency investment potential that could be harnessed if the energy performance contracts were widely used.

Thus, creation of favorable conditions for capitalizing on the potential of energy performance contracts requires an integrated and systemic approach, based on a well-defined logical intervention framework for the development of the energy services market.

For this purpose, the Ministry of Energy has been promoting for approval a draft Program for energy services market development until 2030. The respective draft program entails a draft action plan that proposes a sequenced set of activities to foster the implementation of the program. The respective action plan includes a detailed list of actions that target the removal of the legal and regulatory barriers to public procurement, budgetary planning, flow of payments of energy services contracts.

The efforts of the Moldovan authorities in advancing green transition reforms’ agenda are currently supported by different development partners’ initiatives, e.g. AFD and KfW who recently structured a EUR 68.7 million INSPIREE project to scale up EE in public buildings, World Bank supports under STEEM Project the development of the Energy Information System at NCSE, alongside investments to retrofit 46 schools with EE measures and install individual heating substations in district heating-served facilities. Previously, the US Agency for International Development (USAID) was also supporting Moldova in the creation of a Super-ESCO mechanism. This mechanism's development was initially backed by a $1 million USAID grant intended to prepare the groundwork for a Super-ESCO. That Super-ESCO mechanism was planned to be designed as an NCSE-managed financing program that would aggregate and fund projects implemented by private Energy Service Companies (ESCOs), thereby reducing transaction costs and achieving economies of scale.

Following the dissolution of USAID, the government has requested World Bank support to advance this initiative. Based on this request, World Bank has developed a project proposal to scale up EE investments in public buildings and establish an operational Energy Efficiency Revolving Fund with a total budget of about 50 million EUR.

Thus, as a first step toward implementation of the sustainable financing mechanism, the government plans to implement an Energy Efficiency Revolving Fund (EERF) financing program, initially targeting the public buildings owned by central public authorities, with potential expansion to other buildings owned by local public authorities.

The key difference from the previously promoted Super-ESCO model is that the EERF relies on conventional contracting of energy auditors, designers, and construction companies rather than engaging private ESCOs. Once the ESCO market matures, the EERF could transition to the Super-ESCO model.

To facilitate the operationalization of the EERF, Expertise France – acting through the Moldovan Green Transition Technical Assistance Facility project – conducted a gap analysis of the existing regulatory framework. This analysis identified necessary amendments and new regulations to be developed. Based on these findings, a roadmap was established and subsequently agreed upon by the Ministry of Energy, the Ministry of Finance, and the NCSE.

Hence, following requests from the Ministry of Energy and the NCSE, Expertise France is seeking specialized consultancy services to support the EERF’s operationalization. The scope includes developing legal amendments and required documentation in accordance with the roadmap on legal framework updates for the operationalization of the Public Sector EERF in Moldova (henceforth EERF roadmap – see Annex 1 herewith).

## Objectives, duties and scope of work

Pursuant to Government Decision No. 1060/2023, the NCSE is the primary public institution mandated to implement policies and projects within the fields of energy efficiency (EE) and renewable energy sources (RES).

Since 2024, the NCSE’s role has focused on implementing EE and RES projects in the residential sector. Meanwhile, the rehabilitation of public buildings has been managed by other public entities, contingent upon the availability of government-secured loans or grants.

Given the significant number of public buildings still requiring energy retrofits, the Government remains committed to establishing a sustainable, long-term financing system. This initiative emphasizes the exemplary role public buildings must play in the green transition.

Under these Terms of Reference, Expertise France intends to engage consulting firm (the Consultant) to support the Ministry of Energy and the NCSE. The Consultant will develop legal amendments and draft the required normative acts as outlined in the EERF Roadmap, focusing on the following assignments:

- Draft amendments to the primary and secondary legislation that will enable the implementation of EERF, as detailed in the EERF roadmap, scope of work and indicative list of tasks for the Assignment no. 1 below;

- Develop a new Government Decision on the Public Sector EERF financing program including all related documents for its operationalization, as detailed in the EERF roadmap, scope of work and indicative list of tasks for the Assignment no. 2 below.

The work shall be based on findings documented in the roadmap mentioned above and as cited in this document.

Scope of Work and indicative list of tasks:

To fulfill the assignments described above, the Consultant will work under the supervision of the Team Leader and the Local Senior Energy Efficiency Expert of the Expertise France TA project. In close coordination with NCSE representatives, the Consultant shall be responsible for the following scope of work and indicative tasks:

Assignment no. 1: Drafting Legislative Amendments for EERF Implementation

Draft amendments to the primary and secondary legislation that will enable the implementation of EERF, as detailed in the EERF roadmap, the Consultant will undertake the following tasks:

  - Draft amendments to different dedicated articles of the Law no. 139/2018 on Energy Efficiency, aiming at clarifying and strengthening CNED mandate as implementing agent for energy services for the public sector, that will consist of the following subtasks:

- Thorough analysis of the available findings, conclusions and conceptual proposals for the adjustment of the primary and regulatory framework needed to remove the barriers to public procurement of energy services and functioning of a revolving financing mechanism, and specifically those related to the Law no. 139/2018 on Energy Efficiency;

- Draft amendments to specific dedicated articles of the Law no. 139/2018 on Energy Efficiency and related inputs to the informative note, including their coordination with the main stakeholders. One should consider that the referred amendments could be used for integration into the new draft Law on energy efficiency aiming at the transposition of Directive (EU) 2023/1791 of the European Parliament and of the Council of 13 September 2023 on energy efficiency and amending Regulation (EU) 2023/955 (recast), currently scheduled by the Ministry of Energy (MoE) for 2026;

- Submit final amendments and technical inputs for the informative note, intended for the MoE to guide the finalization of the legislative amendments to Law no. 139/2018 on Energy Efficiency;

  - Draft amendments to the Law no. 181/2014 on Public Finance and Fiscal-Budgetary Responsibility to enable public sector entities to enter into multi-annual payment commitments (reimbursements derived from savings) for the duration of an Energy Performance Contract (EPC) or Energy Service Agreement (ESA). These amendments will provide public authorities with the legal mandate to allocate expenditures across multiple fiscal years within a multi-annual budgetary framework, facilitating payments to CNED. The task will consist of the following subtasks:

- Thorough analysis of the available findings, conclusions and conceptual proposals for the adjustment of the primary and regulatory framework needed to remove the barriers to public procurement of energy services and functioning of a revolving financing mechanism, and specifically those related to the Law no. 181/2014 on Public Finance and Fiscal-Budgetary Responsibility;

- Draft amendments and provide inputs for the informative note related to them, including their coordination with the main stakeholders. It is important to consider that, according to the Moldovan EU Accession Program and the Growth Plan, the MoF has the obligation to align the existing Law no. 181/2014 with the latest Directives and Regulations in this field by the end of 2026;

- Submit final amendments and technical inputs for the informative note, intended for the Ministry of Finance (MoF) to guide the finalization of the legislative amendments to Law no. 181/2014;

  - Draft amendments to the Government Decision no. 1093/2013 for the approval of the Regulation on the Supply of Energy Services, that will consist of the following subtasks:

- Draft amendments and comparative table related to them, including the informative note, according to the requirements of the Law no. 100/2017 on normative acts;

- Assist the Ministry of Energy in the process of promotion of the amendments within the public consultation;

- Review the final summary of objections to drafted documentation and formulate proposals for appropriate amendments thereto;

- Conduct a final review and support the preparation of the final document package intended for the MoE to guide the finalization and approval of the amendments thereto.

  - Draft amendments to the Ministry of Finance Order No. 208/2015 on Budget classification, that will consist of the following subtasks:

- Draft amendments and the informative note, according to the requirements of the Law no. 100/2017 on normative acts;

- Assist the MoF in the process of promotion of the amendments within the public consultation;

- Review the final summary of objections to drafted documentation and formulate proposals for appropriate amendments thereto;

- Conduct a final review and support the preparation of the final document package intended for the MoF to guide the finalization and approval of the amendments thereto.

  - Draft amendments to the Ministry of Finance Order No. 2016/2015 on the approval of the chart of accounts in the budgetary system and of the Methodological Norms regarding accounting records and financial reporting in the budgetary system, that will consist of the following subtasks:

- Draft amendments and the informative note, according to the requirements of the Law no. 100/2017 on normative acts;

- Assist the MoF in the process of promotion of the amendments within the public consultation;

- Review the final summary of objections to drafted documentation and formulate proposals for appropriate amendments thereto;

- Conduct a final review and support the preparation of the final document package intended for the MoF to guide the finalization and approval of the amendments thereto.

In performing the tasks under Assignment No. 1, the consultant must ensure that all fiscal-budgetary and classification adjustments are consistent with Moldovan budget processes and MoF internal workflows. Furthermore, amendments to accounting procedures should be designed to harmonize with NCSE financial reporting rules and ensure compatibility with future EERF accounting modules.

The estimated workload for the consultant to complete the Assignment no. 1 is 40 man-days.

Assignment no. 2: Development of the Government Decision and Operational Documentation for the Public Sector EERF Financing Program

To develop the draft Government Decision and the necessary supporting documentation for the operationalization of the Public Sector EERF, the Consultant shall perform the following tasks:

  - Develop the Project Operations Manual for implementation of the Moldova Energy Efficiency Revolving Mechanism (MEERM) project, modeled after the requirements towards World Bank financed projects:

- Develop draft Project Operations Manual;

- Participate in public consultations with stakeholders (Ministry of Energy, Ministry of Finance, NCSE) and update the respective draft as necessary.

  - Draft a new Government Decision on the Public Sector EERF financing program, that will consist of the following subtasks:

- Develop a draft Government Decision that defines, at a minimum, the selection criteria for eligible beneficiaries, eligible and non-eligible costs, and the evaluation, monitoring, and post-implementation processes. The draft should be modeled after existing financing programs, such as the Residential Energy Efficiency Fund, which can be found at the following link: https://www.legis.md/cautare/getResults?doc_id=151365&lang=ro.
The draft must be fully aligned with the duties and responsibilities of the NCSE, as outlined in Government Decision no. 1060/2023 regarding its organization and functioning;

- Draft the Informative Note for the aforementioned Government Decision, in accordance with the requirements of Law no. 100/2017 on Normative Acts;

- Participate in public consultations with stakeholders and update the respective drafts as necessary;

- Consolidate the feedback and proposals concerning the draft legal act into a formal summary table;

- Complete and prepare all materials for final submission to the Ministry of Energy, while supporting the Government's approval of the draft.

  - Draft the financing product for public sector energy efficiency and renewable energy projects under the EERF. This task involves the following subtasks:

- Develop the draft financing product for the NCSE, modeled after existing frameworks such as the 'Green Home' and 'Energy Efficiency in Multi-story Residential Buildings' programs. Reference documents can be found at the following links: (https://cned.gov.md/sites/default/files/document/attachments/produsul_de_finantare_casa_verde_1.pdf, https://cned.gov.md/sites/default/files/document/attachments/produs_asociatii_locatari_ro_final.pdf)

- Participate in public consultations with stakeholders and update the respective draft as necessary;

- Consolidate the feedback and proposals concerning the draft financing product into a formal summary;

- Complete and prepare all materials for final submission to NCSE for approval.

  - Draft the Operational Manual for the public sector energy efficiency and renewable energy financing product under the EERF. The manual will define the implementation procedures and consist of the following subtasks:

- Develop the draft Operational Manual for the NCSE, modeled after existing manuals approved by the institution, such as those for the 'Green Home' and 'Energy Efficiency in Multi-story Residential Buildings' programs and considering the provisions of the Project Operations Manual, as a result of the task 2.1 above. Reference documents are available at the following links: (https://cned.gov.md/sites/default/files/document/attachments/manual_operational_produs_casa_verde_final_cu_modificari.pdf, https://cned.gov.md/sites/default/files/document/attachments/manual_operational_produsului_de_finantare_eficienta_energetica_a_blocurilor_locative.pdf).
The Operational Manual shall be developed in close coordination with NCSE representatives to ensure seamless integration with the institution's digitalized processes and operational workflows.

- Participate in public consultations with stakeholders and update the respective draft as necessary;

- Consolidate the feedback and proposals concerning the draft financing product into a formal summary;

- Complete and prepare all materials for final submission to NCSE for approval.

  - Draft the EPC/ESA template, comprising the following subtasks:

- Develop draft templates for EPC and ESA agreements, incorporating the legislative amendments proposed under Assignment No. 1 and building upon existing templates (to be provided by the TAF project). The Consultant shall adapt international best practices to the Moldovan legal framework, ensuring that no contractual mechanisms are introduced which exceed or contradict the NCSE’s legal mandate;

- Participate in public consultations with stakeholders and update the respective draft as necessary;

- Consolidate the feedback and proposals concerning the draft financing product into a formal summary;

- Complete and prepare all materials for final submission to NCSE for approval.

  - Develop a comprehensive guideline for the implementation of EERF projects through the NCSE. This document will provide step-by-step instructions and will consist of the following subtasks:

- Develop a comprehensive draft guideline outlining EERF eligibility criteria, eligible project categories, and the full project lifecycle—from preparation and application to implementation and operation. The guide shall detail financial obligations, providing clear examples of repayment mechanisms based on energy savings, alongside reporting requirements. It must be designed for direct applicability within NCSE workflows, ensuring maximum clarity for Moldovan public authorities.;

- Participate in public consultations with stakeholders and update the respective draft as necessary;

- Consolidate the feedback and proposals concerning the draft financing product into a formal summary;

- Complete and prepare all materials for final submission to NCSE.

  - Develop a methodology for baseline energy consumption, calibration and adjustment for the EERF-funded projects. This methodology will align with international Energy Management Systems and M&V standards and consist of the following subtasks:

- Review existing draft methodologies and Excel-based tools developed under other recent Technical Assistance (TA) projects. To facilitate accurate effort estimation and proposal preparation, access to non-editable versions of these drafts will be provided to interested parties upon request;

- Develop a comprehensive methodology and associated Excel calculation tool for baseline energy consumption, calibration and adjustment drawing on the draft versions developed under other recent TA projects;

- Participate in public consultations with stakeholders and update the respective draft as necessary;

- Consolidate the feedback and proposals concerning the draft financing product into a formal summary;

- Complete and prepare all materials for final submission to NCSE.

  - Develop a standardized Measurement and Verification plan/methodology for the EERF-funded projects. This plan/methodology will align with international M&V standards and consist of the following subtasks:

- Review existing draft plan and Excel-based tools developed under other recent Technical Assistance (TA) projects. To facilitate accurate effort estimation and proposal preparation, access to non-editable versions of these drafts will be provided to interested parties upon request;

- Develop a standardized plan/methodology and excel tools for Measurement and Verification drawing on the draft versions developed under other recent TA projects;

- Participate in public consultations with stakeholders and update the respective draft as necessary;

- Consolidate the feedback and proposals concerning the draft financing product into a formal summary;

- Complete and prepare all materials for final submission to NCSE.

The estimated workload for the consultant to complete the Assignment no. 2 is 130 man-days.

To ensure the effective execution of the aforementioned assignments, the Consultant shall propose a clear delineation of the legal mandate, institutional responsibilities, and operational scope of the NCSE as the EERF implementing entity. This involves ensuring strict alignment with Moldovan financial and budgetary frameworks, as well as World Bank procurement guidelines, to be applied for EERF implementation.

Expected deliverables and estimated timelines:

The implementation of the respective scope of work shall be confirmed by the following deliverables:

| Assignment no. | Deliverable | Indicative/estimated timeline |
| --- | --- | --- |
| 1. | Deliverable 1: Final draft amendments to the Law no. 139/2018 on Energy Efficiency and the Law no. 181/2014 on Public Finance and Fiscal-Budgetary Responsibility, as a result of carrying out the tasks 1.1.-1.2., under the assignment no. 1. | 1 month from the date of the contract |
| 1. | Deliverable 2: Final draft amendments to the Government Decision no. 1093/2013 for the approval of the Regulation on the Supply of Energy Services, as a result of carrying out the task 1.3, under the assignment no. 1. | 2 months from the date of the contract |
| 1. | Deliverable 3: Final draft amendments to the Ministry of Finance’s Order No. 208/2015 on Budget classification and Order No. 2016/2015 on the approval of the chart of accounts in the budgetary system and of the Methodological Norms regarding accounting records and financial reporting in the budgetary system, as a result of carrying out the tasks 1.4.-1.5., under the assignment no. 1. | 2 months from the date of the contract |
| 2. | Deliverable 4: Final draft of the Project Operations Manual for implementation of the Moldova Energy Efficiency Revolving Mechanism (MEERM) project, modeled after the requirements towards World Bank financed projects, as a result of carrying out the task 2.1, under the assignment no. 2. | 2 months from the date of the contract |
| 2. | Deliverable 5: Final draft Government Decision on the Public Sector EERF financing program, as a result of carrying out the task 2.2., under the assignment no. 2. | 3 months from the date of the contract |
| 2. | Deliverable 6: Final draft of the financing product on EERF projects in public sector and its related Operational Manual, as a result of carrying out the tasks 2.3.-2.4., under the assignment no. 2. | 5 months from the date of the contract |
| 2. | Deliverable 7: Final drafts of the Energy Performance Contract (EPC)/Energy Service Agreement (ESA) template and the guideline on the implementation of the EERF-funded projects via the NCSE, as a result of carrying out the tasks 2.5.-2.6., under the assignment no. 2. | 6 months from the date of the contract |
| 2. | Deliverable 8: Final draft or the methodology for baseline energy consumption, calibration and adjustment and methodology for standardized Measurements and Verification for the EERF projects, as a result of carrying out the tasks 2.7.-2.8., under the assignment no. 2. | 7 months from the date of the contract |

All data and information received from Expertise France and national stakeholders for the purposes of this assignment shall be treated as strictly confidential. Such information may only be used for the performance of the services outlined in these Terms of Reference.

Work management arrangements:

To complete the full scope of work within the estimated timeline, Expertise France will engage a Consultant who will assume full responsibility for both assignments and their related tasks and subtasks.

The Consultant shall manage the total scope of services and the indicative list of tasks in coordination with Expertise France to ensure the timely delivery of all agreed outputs.

The Consultant must designate a Project Coordinator within their team to oversee the entire scope of work. This Project Coordinator will be responsible for preparing the final drafts of all documentation for presentation to the designated representatives of the Expertise France TAF project and the NCSE.

The Consultant’s work will be conducted in close coordination with the Team Leader and the Local Senior Expert on Energy Efficiency from the Moldovan Green Transition TAF project, as well as representatives from the NCSE.

Financial arrangements:

Payment for services shall be made in seven (7) installments upon the submission of deliverables associated with each assignment, based on the number of days indicated in accompanying timesheets, as follows:

- 1st installment upon submission of the deliverables associated with tasks 1.1.-1.3., under the assignment no. 1;

- 2nd installment upon submission of the deliverables associated with tasks 1.4.-1.5., under the assignment no. 1;

- 3rd installment f upon submission of the deliverables associated with tasks 2.1, under the assignment no. 2;

- 4th installment upon submission of the deliverables associated with tasks 2.2, under the assignment no. 2;

- 5th installment upon submission of the deliverables associated with tasks 2.3.-2.4., under the assignment no. 2;

- 6th installment upon submission of the deliverables associated with tasks 2.5.-2.6., under the assignment no. 2;

- 7th installment upon submission of the deliverables associated with tasks 2.7.-2.8., under the assignment no. 2.

Each payment request must be supported by the timesheets reflecting the corresponding workload, subject to formal approval by Expertise France, following validation by the beneficiary.

## Required profile and bidding process

The bidders are required to submit a TECHNICAL PROPOSAL with a concise description of how the bidder’s approach meets the ToR requirements and accounts for the local operational environment. Additionally, bidders should detail the specific resources and expertise allocated to guarantee successful project delivery.

A detailed breakdown of working days assigned to each deliverable shall be submitted within a single Methodological approach. This document must clearly outline the proposed execution of tasks, including—at a minimum—the individual expert workflows, shared responsibilities, inter-institutional coordination mechanisms, and the stakeholder engagement strategy for public consultations. Furthermore, the Service Provider shall provide a transparent distribution of tasks and the allocation of working days required for the mobilization of all Key Staff.

Key Experts:

- Project Coordinator;

- Energy Efficiency Expert (buildings sector);

- Legal Expert;

- Financial expert.

Only the profiles of Key Experts will be evaluated technically. Any supplementary staff required for the assignment should be listed in the financial proposal as 'Other Staff', though they will not be part of the technical merit calculation.

The consultant should fulfill the following criteria:

- Legally registered in the Republic of Moldova or a Member State of the European Union;

- At least five (5) years of experience providing consultancy services in one or more of the following fields: energy efficiency policy and regulation, legislative drafting and regulatory reform in the energy efficiency sector, climate and energy transition, EU law approximation and harmonization of the energy legislation, feasibility studies and/or energy audit reports in the public buildings, implementation of the EE and/or RES projects in the public buildings;

- Previous working experience in technical assistance projects implementation or related work for a donor organization, development partners, UN Agencies. Experience in providing technical assistance for implementation of the EPC/ESA in other countries will be considered an asset;

- Successful completion of at least three (3) similar assignments within the last seven (7) years, involving: drafting or revision of laws, secondary legislation, or implementing the EPC/ESA projects.

- Proof of availability of key experts to ensure the proper implementation of the activities described above.

Failure to comply with the above-mentioned minimum requirements may constitute a reason for disqualification.

Key Experts:

The proposed project team must include the following Key Experts, whose profiles must align with the requirements specified in the table below:

| Position name | Requirements |
| --- | --- |
| Project Coordinator | Academic Qualifications: - Advanced university degree (Master’s or PhD) in energy, engineering, economics, legal, public policy, or a related field; Experience: - At least 5 years of professional experience in energy policy, regulatory reform, or strategic advisory in the energy sector; - Proven experience in leading complex assignments involving legislative drafting or policy reform in the energy sector in at least 3 (three) similar projects; - Experience as Project Manager or a Team Leader in at least 3 (three) projects related to energy efficiency in the buildings; - Proven experience in working with governmental institutions and international development organizations, in at least 3 (three) similar projects. Experience in collaboration with Moldovan government institutions will be considered an asset; - Strong knowledge of Moldavan energy and climate policy and legal frameworks, including the EE and RES; - Experience in working with AFD/EF, WB, GIZ, EBRD, EIB, UNDP or other international development agency; - Proficient in English. Proficiency in Romanian and Russian will be considered an asset. |
| Energy Efficiency Expert (buildings sector) | Academic Qualifications: - University degree in energy engineering, civil engineering, or related technical fields; Experience: - At least 5 years of professional experience in heating and/or ventilation systems in the buildings, energy performance/energy efficiency of the buildings, energy audit in the buildings; - Proven experience of working with energy efficiency measures and/or renewable energy sources in buildings sector in at least 3 (three) assignments. Experience in providing technical assistance for implementation of the EPC/ESA will be considered an asset; - Experience in applying standards and methodologies for baseline energy consumption calculation in public buildings, as well as measurement and verification (M&V) procedures; - Sound understanding of the national institutional framework and technical normative acts governing the energy performance in buildings. Experience in collaboration with Moldovan government institutions and international development organizations will be considered an asset; - Proficient in Romanian or English |
| Financial expert | Academic Qualifications: - University degree in Finance, Economics, Banking, Business and Administration or related fields; Experience: - At least 5 years of professional experience in energy efficiency finance, public finance, or sustainable investment mechanisms related to the public buildings; - Proven experience of working with revolving funds, guarantee schemes, financial instruments, or similar funding models in public sector in at least 3 (three) assignments. Experience in providing technical assistance for implementation of the EPC/ESA in public sector will be considered an asset; - Experience in drafting the legislation for the public authority of institutions from the Republic of Moldova; - Experience in cost-benefit, risk assessment, and/or cash-flow modelling for investment projects in public sector, ideally in energy efficiency or infrastructure; - Sound understanding of the national institutional framework and financial acts governing the budgetary planning including the flow of public utilities payments. Experience in collaboration with Moldovan government institutions and international development organizations will be considered an asset; - Proficient in Romanian. Proficiency in English will be considered an asset. |
| Legal expert | Academic Qualifications: - University degree in law, public policies, energy sector or other related areas is required; Experience: - At least 5 years of proven professional experience in legal acts drafting and/or transposition in the national legislation of the EU energy and/or climate related acquis. - At least 5 years of working experience in the institutional consultancy, public procurement, law-making. - Proven experience within the public sector in at least 3 (three) projects related to the EE and/or RES. Experience in providing technical assistance for implementation of the EPC/ESA will be considered an asset; - Experience in drafting the legislation for the public authority of institutions from the Republic of Moldova; - Good knowledge of the national legislative process (drafting and promotion for approving); - Proficient in Romanian. Proficiency in English will be considered an asset. |

The Consultant shall ensure that all Key Experts named in the proposal are dedicated to the project as specified. Any changes to the project team are subject to prior written agreement by Expertise France.

## Additional information

- Duty station: Remote work and missions to Chisinau, Republic of Moldova

- All deliverables shall be submitted in electronic format, including both Microsoft Word and PDF versions. Where applicable, supporting Excel-based tools or models shall also be provided in an editable format. Deliverables must be prepared in both Romanian and English, unless otherwise specified;

- Assignment duration: The estimated period of services is 8 (eight) months. The expected time of commencement of contract is May-June 2026.

- Type of contract: Services contract

## Application Process

Required documents to submit:

The consultant shall submit a single offer which shall include:

- TECHNICAL PROPOSAL as required above, that will feature at least:

  - Company registration certificate;

  - Copies of contracts or any other documents that prove the experience of at least three (3) similar assignments within the last seven (7) years, involving: drafting or revision of laws, secondary legislation, or implementing the EPC/ESA projects.

  - CV for each key expert, highlighting its qualification level, the experience and abilities in accordance with the requirements, including the reference to the relevant activities and/or sub-activities which are going to be performed by each specialist;

  - A methodological approach to describe how the tasks will be carried out (maximum 10 pages);

- FINANCIAL PROPOSAL specifying the daily rate and total amount for the full implementation of the activities described above. The daily rate and total amount should take into account that the company assumes all taxes, fiscal obligations, including those related to the remuneration of specialists contracted to perform the tasks.

Note: The consultant will be entitled to the Expertise France standard travel to duty station fees to be paid additionally to the daily rates, subject to prior approval. It is not necessary to include it in the financial proposal.

## Proposal assessment

Proposals must be submitted by May 15, 2026.

Expertise France will select the proposal with the best score based on the following table:

| Criteria | Maximum score |
| --- | --- |
| - TECHNICAL PROPOSAL SCORE, including: | 80 |
| - Team experience and qualifications | 40 |
| Fulfilment of criteria towards the consultant | 10 |
| Key experts qualifications and experience based on CVs | 30 |
| - Methodological approach | 40 |
| Quality and relevance of the proposed methodological approach and understanding of the assignment and its challenges | 30 |
| - Organisation of tasks, resources and time allocation | 10 |
| - FINANCIAL PROPOSAL SCORE | 20 |
| Total score | 100 |