Terms of reference for consultancy services for providing support to the National Center for Sustainable Energy in the implementation process of the Moldovan Residential Energy Efficiency Fund (MREEF)

## Context

The Agence Française de Développement (AFD) has launched a program of Technical Assistance (TA) to support the Moldovan Government in continuing the energy reform. Expertise France (EF), the French public agency for international technical assistance, was entrusted by the AFD with the implementation of the project. As part of several commitments undertaken by Moldova in pursuit of its accession to the European Union, the country is engaged in an in-depth reform of its energy sector, including operational, financial and structural aspects. The Technical Assistance (TA) aims at supporting the Ministry of Energy for the development of a modern legal framework with a special focus on supporting and strengthening the Public Institution National Centre for Sustainable Energy (NCSE).

In order to increase the energy efficiency of the residential buildings, the Moldovan Government, pursuant to the law on energy efficiency, has approved the financing Program „Residential Energy Efficiency Fund” (henceforth – REEF or FEERM).

According with the provisions of the REEF Program, its implementation is carried out based on financing products approved by the NCSE.

For the time being, within the REEF Program there were approved 3 financing products, which are being implemented, as follows:

- Financing product „Green Home”;

- Financing product „Energy Efficiency in multi-story residential buildings”

- Financing product „Energy Efficiency of individual houses in the rural households with extreme energy vulnerability”.

In this context, within the framework of the aforementioned TA project, Expertise France intends to acquire specialized consulting services for providing the support to the NCSE within the implementation process of both Financing Product „Green Home” and „Energy Efficiency in multi-story residential buildings”, according with the tasks described below.

## Objectives, duties and scope of work

Pursuant to the provisions of the Financing Program REEF and the Financing product „Energy Efficiency in multi-story residential buildings” the NCSE is in charge of organizing auctions for contracting works related to the energy efficiency (henceforth – EE and RES) measures and use of renewable energy sources approved for financing within the home-owners associations (henceforth – HoAs).

On the other hand, according with the Financing product „Green Home”, contracting of works related to EE and RES measures, approved for financing by the NCSE, is carried out by the beneficiaries of this financing product. For contracting the works, the project beneficiaries must follow certain rules included in the financing product, as follows:

- Compliance with the technical minimum requirements for quality related to materials and equipment which will be contracted;

- The unit cost ceiling of works and equipment related to the EE and/or RES measures don’t have to exceed the unit cost ceiling approved by the NCSE.

Thus, for streamlining the implementation process of the both Financing products „Green Home” and „Energy Efficiency in multi-story residential buildings”, Expertise France intends to acquire consultancy services to be provided by a consultation company (henceforth – Consultant), holding appropriate expertise and experience to carry out the following assignments:

- Updating and/or developing the minimum technical requirements for quality and the unit cost ceiling for the works, materials and equipment related to the EE and/or RES measures established within the financing Product „Green Home”, including their adjustments based on the comments received from the stakeholders, pursuant to the indicative list of working assignments for the Activity no. 1, described below.

- Developing the templates of the terms of reference which will be used by the NCSE and 
HoAs within the auctions for contracting the EE and/or RES works approved for financing within the HoAs, including their adjustments based on the comments received from the stakeholders, pursuant to the volume of services and indicative list of working assignments for the Activity no. 2, described below.

Scope of work and indicative list of tasks:

In order to carry out the assignments mentioned above, under the supervision of the team leader and the local senior expert on energy efficiency of the TA project implemented by Expertise France and in coordination with representatives of NCSE, the consultant will be responsible for the following scope of work, in accordance with the indicative list of tasks as follows:

Assignment no. 1:

  - For updating and/or developing the minimum technical quality requirements for works, materials and equipment related to the EE and/or RES measures established within the financing product „Green Home”, it will be done the following sub-activities:

    - Analyzing of types of thermal insulation and those auxiliary (membrane used for water management and/or water vapor control, adhesives, plasters, fasteners – dowels, mesh) eligible to be used for thermal insulation of every element of the envelope of the individual house (external walls including the building’s base, external windows and doors, all types of roofs, unheated attic’s floor, unheated basement’s ceiling, the floor over the soil) within the financing product „Green Home” (which could be found by clicking on the link: https://cned.gov.md/sites/default/files/document/attachments/produsul_de_finantare_casa_verde_1.pdf and identifying, where appropriate, others types of materials which could be considered eligible to be financed within the same financing product;

    - Analyzing types equipment which are eligible to be financed within the financing product „Green Home” and identifying, where appropriate, others types of equipment which could be considered eligible to be financed within the same financing product;

    - Coordination with the NCSE the final list of measures and their associated works for which are going to be established the minimum technical quality requirements and unit cost ceiling, recommendations and/or activities needed to be made to supplement the „Green Home” financing product with other types of eligible materials and equipment for financing.

    - Developing and/or updating the minimum technical quality requirements for every type of thermal insulation material and that auxiliar (membrane used for water management and/or water vapor control, adhesives, plasters, fasteners – dowels, mesh) including for the equipment to be used within the financing product „Green Home”. When developing the minimum technical requirements, the provision of the regulatory framework shall be taken into account, including the construction normative NCM M.01.01:2025 – Energy performance of buildings. The minimum requirements of buildings and technical Regulation on the minimum requirements for marketing of construction products, approved by the Government Decision no. 913/2016, as amended.

    - Coordination the minimum technical quality requirements with the stakeholders and updating/finalizing them based on the comments received.

  - For updating the unit cost ceiling for works, materials and equipment related to the EE and/or RES measures established within the financing product „Green Home”, it will be done the following sub-activities:

    - Developing a method for determining the unit cost ceiling for works, materials and equipment related to the EE and/or RES measures established within the financing product „Green Home”, including their adjustments based on the comments received from the stakeholders. The method will take into consideration the following aspects:

- the minimum technical quality requirements for the thermal insulation material and equipment established due to the activities done under the sub activity 1.1;

- Practical code in construction CP L. 01.01-2012 – Instructions on developing the bill of quantities for construction and installation works using the resource method;

- Practical code in construction CP L.01.02:2012 and its amendment CP L.01.02:2012/А3:2024 – Instructions for the calculation of the expenses for the construction wages;

- Practical code in construction CP L. 01.03-2012 – Instructions for the calculation of the overhead costs when assessing the objectives’ value;

- Practical code in construction CP L.01.04-2012 – Instructions for the calculation of the bill of quantities for running of the construction equipment;

- Practical code in construction CP L. 01.05-2012 – Instructions for the calculation of the bill of quantities’ benefit value when setting prices for construction production;

- The construction normative NCM M.01.01:2025 – Energy performance of buildings. Minimum energy performance requirements for buildings;

- Financing product „Green Home”, approved by the NCSE;

- When calculating the unit cost ceiling, one will consider both, the existing (commissioned) individual houses and those under construction;

- The reference buildings for individual houses will be considered the same buildings used as a reference building within the feasibility study on setting up the optimal energy performance levels in terms of costs. Requirements for the buildings and their elements, conducted within the Moldova Energy Security Activity, USAID project;

- The unit cost ceiling will be proposed based on the bill of quantities (form 1, 5 and 7) developed for every type of EE and RES measure which are eligible to be financed within the financing product „Green Home”;

- When developing the bill of quantities for the thermal insulation of the individual houses’ envelope it will be envisaged that the technical characteristics of the insulation materials should respect the requirements of the construction normative NCM M.01.01:2025 - Energy performance of buildings. Minimum energy performance requirements for buildings;

- Costs for every type of insulation material and equipment it will be based on the request of proposals from the construction companies from the local market. It will be requested at least 2 commercial offers for every type of insulation material or equipment.

    - Developing the bill of quantities (form no. 1, 3, 5, 7, as necessary) for every type of EE and RES measure proposed under the subactivity no. 1.1. For the EE measures it will be developed bill of quantities for every type of insulation material proposed for the thermal insulation of every element of the individual house’s envelope (external wall, including the building’s base, external windows and doors, all types of roofs, unheated attic’s floor, unheated basement’s ceiling, the floor over the soil).

    - Developing the unit cost ceiling for every type of EE and/or RES measure as per the bill of quantities developed under the paragraph 1.2.2 and the method developed under the paragraph 1.2.1

    - Consultation the unit cost ceiling with the stakeholders and concluding them based on the comments and proposals received.

The estimated workload for the consultant to complete the Assignment no. 1 is 140 man-days.

Assignment no. 2:

  - Analyzing the regulatory framework and regulatory construction normative applicable to the EE and/or RES works within the multi-story residential buildings, including, but not limiting to:

- Financing program „Residential Energy Efficiency Fund”, approved by the Government Decision no. 251/2024;

- Financing product „Energy Efficiency in multi-story residential buildings”, approved by the NCSE (which could be found by clicking on the link: https://cned.gov.md/sites/default/files/document/attachments/produs_asociatii_locatari_ro_final.pdf);

- Regulatory framework in construction, environment protection, safety and health at work, public auctions, energy efficiency of the buildings, in order to identify:

- Construction Normatives (NCM, CP, etc. in force in the Republic of Moldova);

- The rules for the authorization of works and involved staff;

- Regulatory framework on safety and health at work, environment protection, fire protection.

  - Analyzing the templates of terms of reference which are being used by the NCSE within the actual public auctions for contracting the works related to the EE and/or RES measures for the multi-story residential buildings approved for financing and identifying the lacks and the needs for their adjustments based on the analysis made under the paragraph 2.1 and other needs identified by the NCSE;

  - Analyzing the EE and/or RES measures, including the renovation measures related to them, which are eligible to be financed within the financing product „Energy Efficiency in multi-story residential buildings” and identifying technical aspects, special conditions of execution and the regulatory applicable framework.

  - Developing the draft template of the terms of reference which will serve as a basis for developing the templates of the terms of reference related to the EE and RES measures, which will include at least:

- the scope of works;

- detailed technical description of the technological process of execution of works;

- the estimated types of works (without financial components);

- minimum technical quality requirements for the materials and equipment;

- qualification requirements for the economic operators;

- requirements regarding the organization of the construction site;

- requirements regarding the security, safety on the construction site and environment protection;

- requirements regarding the quality check and commissioning;

- necessary forms and technical annexes;

- list of normative acts and constructions norms that must be complied with.

  - Consultation with the stakeholders the draft template of the terms of reference developed under the paragraph 2.4, developing the synthesis table with all comments and proposals received and concluding the final version of the template of the terms of reference.

  - Developing for every type of EE and RES measure, which are eligible to be financed within the financing product „Energy Efficiency in multi-story residential buildings”, approved by the NCSE, the templates of the terms of reference based of the template of the terms of reference developed under the paragraph 2.4, including their adjustments based of the comments and proposals received.

The estimated workload for the consultant to complete the Assignment no. 2 is 90 man-days.

Expected deliverables and estimated timelines:

The implementation of the respective scope of work will be confirmed by the following deliverables:

| Assignment no. | Deliverable | Estimated timelines |
| --- | --- | --- |
|  | Deliverable 1: Report on the recommendations and/or activities required to be fulfilled for supplementing the financing product „Green Home” with others types of eligible materials and equipment for financing, as a result of carrying out the paragraphs 1.1.1-1.1.3, under activity 1. | 1 month from the date of the contract |
|  | Deliverable 2: Report on the minimum technical quality requirements for every type of insulation material and those auxiliar (membrane used for water management and/or water vapor control, adhesives, plasters, fasteners – dowels, mesh), including for the equipment proposed to be considered for financing within the financing product „Green Home”, as a result of carrying out the paragraphs 1.1.4-1.1.5, under activity 1. | 2 months from the date of the contract |
|  | Deliverable 3: Report on the method for determining the unit cost ceiling for works, materials and equipment related to the EE and/or RES measures, established within the financing product „Green Home”, as a result of carrying out the paragraph 1.2.1, under activity 1. | 2 months from the date of the contract |
|  | Deliverable 4: Bill of quantities (form 1, 3, 5 and 7) for every type of EE and RES measure proposed to be considered eligible for financing within the financing product „Green Home”, as a result of carrying out the paragraph 1.2.2, under activity 1. | 3 months from the date of the contract |
|  | Deliverable 5: Report on the unit cost ceiling, for every type of EE and/or RES measure proposed to be considered eligible for financing within the financing product „Green Home”, as a result of carrying out the paragraph 1.2.4, under activity 1. | 3 months from the date of the contract |
|  | Deliverable 6: Report on identification of the technical aspects, special conditions of execution and regulatory framework applicable for the EE and/or RES works within the multi-story residential buildings, as a result of carrying out the paragraphs 2.1-2.3, under activity 2. | 3 months from the date of the contract |
|  | Deliverable 7: The final draft of the template of the terms of reference which will serve as a basis for developing the templates of all terms of reference related to the EE and RES measures, as a result of carrying out the paragraphs 2.4-2.5, under activity 2. | 4 months from the date of the contract |
|  | Deliverable 8: The final draft of the templates of terms of reference for every type of EE and RES measure eligible for financing within the financing product „Energy Efficiency in multi-story residential buildings”, as a result of carrying out the paragraph 2.6, under activity 2. | 5 months from the date of the contract |

Work management arrangements:

To complete the full scope of work within the estimated timeline, Expertise France will hire a consultant, which will work with his team, taking the responsibility for both activities with their related assignments.

Also, the consultant will plan and ensure the entire volume of services and the indicative list of tasks in coordination with Expertise France in order to meet the estimated deadlines for the delivery of the agreed deliverables.

The consultant shall designate a dedicated project coordinator within their team responsible for the whole scope of work related to both activities and will ensure the preparation of the final draft of documents for the final presentation to the designated representatives of Expertise France TA project and NCSE.

The activity of the consultant will be carried out in coordination with the team leader and local senior expert on energy efficiency of the Moldovan Green Transition Technical Assistance Facility project implemented by Expertise France and with the representatives of the NCSE.

Financial arrangements:

Payment for the services will be made in two installments as follows: first installment upon presentation of all deliverables related to activity no.1, and the second installment upon presentation of all deliverables related to activity no.2 and confirmation, for both installments, of their acceptability by Expertise France, based on the NCSE’s opinion as a final beneficiary.

## Required profile

The consultant must correspond to the following requirements

- Is registered as a legal entity in the Republic of Moldova;

- At least 5 years of experience in developing of the feasibility studies, energy audit reports, project design, implementation of the EE and/or RES projects in the building sector;

- Previous working experience in technical assistance projects implementation or related work for a donor organization, development partners, UN Agencies;

- Has the minimum key staff to ensure the proper implementation of the activities described above.

The consultant's team must consist of at least the following key staff members:

Key staff:

- Project coordinator – 1 person (responsibilities: planning the activities which are going to be carried out and ensure their proper implementation, in compliance with the established deadline, analyzing the qualitative and quantitative data, revising the deliverables before submitting them to the Expertise France and the NCSE, keeping the correspondence with the team of Expertise France project, etc.)

- Energy Efficiency specialist – 2 persons (responsibilities: one person in charge of carrying out the activities related to the implementation of the EE measures within the buildings envelope and one person in charge of activities related to the implementation of EE measures within the engineering systems of energy supply, including those related to the production of the renewable energy in buildings);

- Specialists in developing the bill of quantities – 2 persons (responsibilities: one person in charge of carrying out the activities related to the developing the bill of quantities and establishing the unit cost ceiling for the implementation of the EE measures within the building envelope and one person in charge of the activities related to the developing the bill of quantities and establishing the unit cost ceiling for the implementation of the EE measures within the engineering systems of energy supply, including those related to the production of the renewable energy in buildings);

- Procurement specialist – 1 person (responsibilities: market assessment and collect the commercial offers, from the local construction companies, regarding the costs of the thermal insulation materials and equipment, analyze the offers and group them per type of materials and/or equipment, develop the minimum requirements of qualification for economic operators which will participate within the public auctions);

- Social and environment specialist – 1 person (responsibilities: developing the minimum requirements regarding the social aspects and environment protection which have to be taken into consideration when carrying out the works related to the EE and/or RES measures within the residential buildings and/or individual houses).

- Administrative assistant - 1 person (responsibilities: logistics, administrative assistance to carry out the tasks);

Key staff may be replaced during task execution only with prior written approval from the Team Leader or Local Senior Expert on Energy Efficiency of the Moldovan Green Transition Technical Assistance Facility project implemented by Expertise France.

The key staff have to be citizens of the Republic of Moldova and have to correspond to the requirements listed in the table below:

| Position name | Requirements |
| --- | --- |
| Project coordinator | - Master degree in Energy, Construction, Economy or other related fields; - At least 5 years of experience in developing or managing tasks in the field of EE and/or RES in buildings. Experience in projects developing, qualitative and/or quantitative data analysis will be considered an advantage. - At least 5 years of experience within the EE projects financed with the support of the EU, UNDP, GIZ, USAID, UNIDO, etc; - Strong analytical competencies and advanced abilities of research and capacity to produce analysis using the qualitative and quantitative data. Competencies related to the EE and/or use of RES will be considered an advantage; - Advance knowledge of Romanian and Engish both in writing and speaking. |
| Specialist in the energy efficiency of the buildings | - University degree in Construction, Energy or other engineering related fields; - At least 3 years of experience in the implementation/monitoring the EE and or RES projects within the buildings. Experience in the implementation/monitoring the EE and/or RES projects in the residential buildings from the Republic of Moldova will be considered an advantage; - Certified as a technical supervisor or site supervisor in one of the following fields: civil or energy constructions. Holding the certificate for multiple fields will be considered as an advantage; - Strong knowledge of Romanian both in writing and speaking. Knowledge of English or Russian will be considered an advantage. |
| Specialist in the energy efficiency of the buildings | - University degree in Construction, Energy or other engineering related fields; - At least 3 years of experience in the implementation/monitoring the EE and or RES projects within the buildings. Experience in the implementation/monitoring the EE and/or RES projects in the residential buildings from the Republic of Moldova will be considered an advantage; - Certified as a technical supervisor or site supervisor for performing specialized work and installing construction-related equipment for one of the following fields: heating systems and networks, ventilation and air conditioning systems, electrical systems and networks. Holding certificate for multiple fields will be considered an advantage. - Strong knowledge of Romanian both in writing and speaking. Knowledge of English or Russian will be considered an advantage. |
| Specialists in developing the bill of quantities | - University degree in Construction, Energy or other engineering related fields; - At least 3 years of experience in developing the bill of quantities for the EE and/or RES projects within the buildings. Experience in developing the bill of quantities for the EE and/or RES projects in the residential buildings from the Republic of Moldova will be an advantage; - Certified as a specialist in developing the bill of quantities; - Strong knowledge of Romanian both in writing and speaking. Knowledge of English or Russian will be considered an advantage. |
| Procurement specialist | - University degree in law, finance, accountability or other relevant fields; - At least 3 years of experience in procurement of goods and services for a 3rd part according with the regulatory framework on public auction in place from the Republic of Moldova; - Strong knowledge of Romanian both in writing and speaking. Knowledge of English or Russian will be considered an advantage. |
| Social and environment specialist | - University degree in social assistance, educational science, environment or other relevant fields; - At least 3 years of experience in managing or monitoring the social and/or the environment aspects within the projects of building renovation. Experience in managing or monitoring the social and/or the environmental aspects within the EE and/or RES projects in the residential buildings from the Republic of Moldova will be considered an advantage; - Strong knowledge of Romanian both in writing and speaking. Knowledge of English or Russian will be considered an advantage. |
| Administrative assistant | - University degree in financial management, economy or other relevant fields; - At least 2 years of experience in carrying out the administrative and/or logistic tasks; - Strong knowledge of Romanian both in writing and speaking. |

## Additional information

- Duty station: Chisinau, Republic of Moldova

- Deliverables presentation format: All deliverables shall be submitted in Microsoft Word and PDF formats, in Romanian language;

- Assignment duration:
Assignment no. 1: up to 140 man-days to be completed within 3 months from the contract signature date;
Assignment no. 2: up to 90 man-days to be completed within 5 months from the contract signature date;

- Type of contract: Services contract

## Application Process

Required documents:

The consultant shall submit a single offer which shall include:

- Company registration certificate;

- CV for each specialist highlighting their qualification level, the experience and abilities in accordance with the requirements, including the reference to the relevant activities and/or sub-activities which are going to be performed by each specialist;

- Technical and professional certification of specialists in accordance with the requirements described above;

- A methodology to describe how the tasks will be carried out (maximum 3 pages);

- Financial proposal specifying the daily rate and total amount for the full implementation of the activities described above. When calculating the daily rate and total amount it will be taken into account that the company assumes all taxes and fiscal obligations on the territory of the Republic of Moldova, including those related to the remuneration of specialists contracted to perform the tasks.